# MirrorMate

# Group 9

Jake Hochstadt

Ryan Moreland

Matt Simons

Jerome Yearwood

April 29th 2013

Table of Contents

Table of Contents	i

1.0 Executive Summary	1

2.0 Project Description	2

2.1 Project Motivation and Goals	2

2.2 Objectives	5

2.2.1 Emergency Vehicle Detection	5

2.2.2 Infrared Beacon Uses	5

2.2.3 Infrared Beacon Applications	5

2.2.4 MirrorMate Display	6

2.2.5 MirrorMate Mobile Application	6

2.3 Project Requirements and Specifications	7

2.3.1 Hardware Requirements and Specifications	7

2.3.2 Software Requirements and Specifications	9

3.0 Research Related to Project Definition	11

3.1 Existing Similar Projects and Products	11

3.1.1 Gentex and OnStar Mirrors	11

3.2 Display Technologies and Mirror Integration	13

3.3 PAN Technologies	14

3.4 Considered Technologies	15

3.4.1 Heads-Up Display	15

3.4.2 Video Recording	15

3.4.3 Speedometer	16

3.4.4 OBDII Integration	17

3.4.5 Blind Spot Sensors	17

3.4.6 IR Beacon Weatherproofing and Remote Configuration	19

3.5 Mobile Development	20

3.5.1Software Architecture Possibilities	20

3.5.2 Mobile Device Platforms	21

3.6 Infrared Communication	23

3.6.1 The Opticom System	23

3.6.2Infrared Beacons	25

3.6.3 Signal Encoding, IR Range and Transmitter/Receiver Design	26

3.6.4 Safety Operations for the High Output SFH4547	27

3.7 Hardware Interface Development	29

3.7.1 Hardware Interface Possibilities	29

4.0 Hardware and Software Design Details	35

4.1 Packaging and Physical Design Considerations	35

4.2 MirrorMate System Overview	37

4.3 Microprocessor	38

4.4 Power Supply	38

4.5 Display Technologies and Misc. Interfacing	40

4.5.1 Display Function Goals	40

4.5.2 LCD Technology	40

4.5.3 Temperature Sensor	44

4.5.4 Compass	45

4.6 Infrared Receiver	46

4.6.1 Opticom	46

4.6.2 Reduced Speed Zone Detection	48

4.6.3 IR Receiver Specifics	49

4.7 Infrared Beacon	50

4.7.1 IR Beacon Physical Characteristics	50

4.7.2 IR Beacon Optical Characteristics	51

4.7.3 Powering the IR Beacon	52

4.7.4 IR Beacon Electrical and Firmware Design	53

4.8 Bluetooth Communication	56

4.9 Mobile Device Development	62

4.9.1 Initial Setup	62

4.9.2 Interfacing with GPS and Location	63

4.10 GUI Development	77

4.10.1 Initial Design Considerations – Mirror and Application	77

4.10.2 Final Design Implementation – Mirror	79

4.10.3 Final Design Implementation – Application	83

4.11 PCB Design	87

4.11.1 MirrorMate PCB	87

4.11.2IR Beacon PCB	88

5.0 Design Summary of Hardware and Software	89

5.1 Drawing Package	89

5.1.1 MirrorMate Schematics	89

5.1.2 Reduced Speed Zone Beacon Schematics	93

5.1.3 UML Diagrams	98

5.1.4 Flow Charts	101

5.1.5 Bill Of Materials	103

6.0 Project Prototype Testing	105

6.1 Initial Prototype Testing	105

6.1.1 Initial Hardware Testing	105

6.1.2 Initial Software Testing	105

6.2 Hardware Specific Testing	106

6.2.1 Test Environment	106

6.2.2 Hardware Testing	107

6.3 Software Specific Testing	110

6.3.1 Test Environment	110

6.3.2 User Acceptance Testing	110

6.3.3 Unit Testing	120

6.3.4 Performance Testing	120

7.0 Administrative Content	122

7.1 Milestone Discussion	122

7.2 Budget	123

7.3 Finance – Sponsorships	124

7.3.1 Gentex	124

7.3.2 Department of Transportation	124

7.3.4 Bob’s Barricades	124

7.3.5 GTT	125

7.3.6 Personal Contributions	126

8.0 Operations Manual	127

8.1 IR Beacon Installation and Set-up	127

8.2 MirrorMate Mirror Installation and Set-up	129

8.3 MirrorMate Application	130

8.4 Troubleshooting	130

8.4.1 Compass does not function	130

8.4.2 Temperature sensor does not function	131

8.4.3 Nothing is displayed on the LCD	131

8.4.4 Mirror is not receiving the signal from the beacon	131

8.4.5 Mirror is not displaying information from the android application	131

8.4.6 Invalid address displayed when tapping on the map of the Android app	131

Appendix A List of Tables and Figures	1

Appendix B List of Permissions	1

Appendix C List of Sources	1

1.0 Executive Summary

MirrorMate is an interactive rear view mirror designed to assist drivers and provide helpful information in a convenient location. Among the key features are Bluetooth connectivity to an Android app, the ability to send turn by turn navigation to the mirror, and the notification of nearby emergency vehicles as well as alerts for upcoming construction and school zones. 

The Android app communicates with the MirrorMate via a built in Bluetooth module. Once plugged in, the MirrorMate starts in pairing mode to allow the user to connect with their Android phone. Once connected, the user can navigate through Google Maps and find their desired final destination. From there, the turn by turn directions are sent via Bluetooth to the rear view mirror to display to the LCD.

The application is able to create a custom route from the current location to a user-specified driving destination and transmit the directions to the mirror. The mirror notifies the driver of the next turn via a helpful graphic on the LCD display. This LCD display updates the next direction as the vehicle moves through the designated route. One of the key objectives was to the keep both the application and the LCD display relatively clean and free of unnecessary clutter to distract the driver from the road, as the MirrorMate system is intended to be a driving aid and not a hindrance.

The final key feature of the MirrorMate is the ability to interface with emergency vehicles and an Opticom beacon. If an emergency vehicle comes within the range of the module, the mirror notifies the user. Also, a programmable reduced speed zone beacon communicates and sends the posted speed limit to the mirror. A 38 kHz IR signal broadcasts the posted speed limit in the area. If the vehicle comes within the range of the beacon, the mirror picks up the signal and posts the speed limit to the driver.

Rearview mirrors are capable of providing much more than just the one feature they’re limited to. MirrorMate is intended to be an alternative to expand on those features giving quality in driver assistance. With easy-to-use compatibility, it can be made available to use for drivers of any vehicle. Overall, the MirrorMate module with all the included features gives customers a great experience that no other product can provide.

2.0 Project Description

2.1 Project Motivation and Goals

The starting point for the MirrorMate was the already developed Opticom System, a system utilized for traffic signal preemption by emergency vehicles. In the simplest terms, the Opticom System allows ambulances, fire trucks, and police cars to alert an upcoming intersection of their presence and modify the traffic patterns so they do not have to wait at stop lights or dart through oncoming traffic. This system is well established in the United States currently but the goal of this project is to use a similar technology and expand the applications for this system.

While the Opticom system is very helpful for moving through intersections, improvements could be made so that it would be more helpful in alerting other drivers to the nearby emergency vehicles. It is helpful for the emergency vehicles that an intersection would always change to allow them quick passage, but to a driver who is accelerating through a light that just turned green just to watch it turn red again it can be rather confusing. If the driver were instead alerted that there was an emergency vehicle approaching then the problem would be averted.

The Opticom system being simulated is based on a line of sight transmission system. Each individual transmitter emits an infrared frequency that can be recognized by the receiver at the intersection. The receiver can then change the light patterns such that the emergency vehicle does not have to stop or slow. This infrared signal is transmitted at 14 Hz to a range of about 2,500 feet. [1]This low frequency allows for a signal that can travel a sufficient distance with minimal interference such that the emergency vehicle only has to slow down before they reach the intersection.

Along with the emergency vehicle notification the system can be used to alert drivers of other road factors that require their attention as well. While the emergency vehicle uses a beacon to alert the intersection, with minor alterations it was decided to create a beacon that would alert divers of construction zones as well. A transmitter placed at the start of the construction zone would allow a car ample time to slow down to the reduced speed limit to alleviate the safety concerns of speeding through an area where workers are present. Additionally these beacons can be used in school zones to notify drivers that the zone is active and a lower speed is required.

In order for the system to be useful for civilian drivers they would need to be alerted while driving that an emergency vehicle is approaching their vehicle. An additional notification on the dashboard was considered but for the purposes of this project it was deemed too difficult and expensive as the instrument cluster varies from car model to model and would require complicated installations.

Information panels on rear-view mirrors are becoming more commonplace in the United States. These mirrors provide an excellent line of sight to the driver without adding an additional distraction. Rear-view mirror installations are much simpler than updating the instrument cluster in the dashboard, and can be completed without the help of a mechanic in most situations. Additionally, as mirror systems become more advanced the driver would be able to upgrade as new technologies become available. The mirror's location on the windshield surrounded by glass and away from the dashboard allows for easier transmission of multiple frequencies as well as an ideal line of sight for the driver.

The standard rear view mirrors installed in new cars for the past decade were usually equipped with at minimum a compass and a thermostat displaying the outside temperature. MirrorMate was initially designed around these features and the Opticom system. A small LED allows for quick and simple notification of an incoming emergency vehicle or traffic situation. In order to display the compass and thermometer a small LCD screen was added to the design to make this information available with minimal distraction as well as still allowing the drive full use of the mirror.

With the addition of an LCD to the mirror the possibilities were almost endless as to the information that could be shown. After much debate the MirrorMate prototype was not equipped with OBD-II integration capabilities. The on-board diagnostic sensors allow access to trouble codes and engine monitoring information for an automotive technician. All cars manufactured after 1996 are required to have an OBD-II port within arm’s reach from the steering wheel for easy access. There are many retailers that provide the hardware necessary to connect to the OBD-II port and some are even able to stream this information wirelessly to nearby computers and mobile devices so the diagnostics can be available in real-time. The MirrorMate does not have this additional functionality for two major reasons. The first was the goal of making the system self-contained, wireless, and easy to install. An additional connection to the OBD-II port would require another piece of hardware and it was agreed that this would be stretching the systems capabilities at the risk of spreading time and resources too thin. Even if diagnostic capabilities were added, the small LCD would not allow for much additional information to be displayed without interfering with the other stated goal of keeping the MirrorMate from becoming an additional distraction, rather than a helpful feature.

Keeping in mind that the mirror is a safety device, interaction between a drivers mobile device was still considered a helpful feature. Using Bluetooth transmissions from the mobile device almost anything that could be viewed on a phone could be projected to the mirror. A Class 2 Bluetooth chip allows for communication between two paired devices up to 10 meters, so a mobile device anywhere in the vehicle would be effective. Effort was made to avoid unnecessary complications like displaying incoming texts or web pages on the LCD. Instead, priority was given to features that would allow the driver to avoid looking back and forth between the road and his or her phone. One such feature is GPS navigation and turn by turn directions. Most smart phones can be used as a navigation tool as they already are embedded with GPS tracking hardware and have access to map software. Using the already available capabilities of the mobile device, the MirrorMate needs only to receive the directions from the phone and display them in a safe and simple manner. To avoid unnecessary computations and wasting screen space the MirrorMate only displays the next action needed by the driver to remain on course as well as a short text message to indicate when and where this action takes place. Some GPS screens show an entire map along with estimated time of arrival, current speed and more, but MirrorMate opts for a simple arrow indicating the next turn needed, with the expectation that if further information is required the user can view the mobile device itself.

With these features in mind, the MirrorMate system was also designed with the intention to learn more about the underlying technologies required to operate them. The group had a basic understanding of what the Opticom system was, but had never dealt with transmitting infrared frequencies over long distances or decoding the signals in a useful manner. A large burden on the hardware development was the creation of a demodulator to allow the MirrorMate to receive the signal and decode the information contained within. This embedded information could transmit the type of signal incoming, emergency, or zone change, as well as a speed limit to abide by. The infrared spectrum would be an almost entirely new area to learn and develop by the group. Another hardware difficulty would be the integration of an LCD screen into the mirror and the software required to display useful information with it. The group had not dealt with making functional displays more advanced than an assortment of LED lights in the past and saw this as another opportunity for growth.

Much of the LED display would be based on the communications from the mobile device transmitting via Bluetooth. Bluetooth technologies are becoming more and more prevalent in society but none of the group had any experience designing systems utilizing them. Creating and using the master-slave partnership between the MirrorMate and a mobile device would provide another avenue of knowledge expansion. In order to pair the devices and transmit accurate and helpful data to the mirror software would be needed for the mobile device as well and code written to decipher the signals received by the Bluetooth chip embedded in the mirror. It was decided that this software for the mobile device would take the form of an application written for the Android Operating System. Members of the group had some experience with mobile development but the creation of an entirely new app to pair with the MirrorMate hardware was another large learning goal.

2.2 Objectives

The objectives that follow are a broad description of the goals of the MirrorMate system based on the original research and design phase of the development cycle. These goals are further expanded upon and described in

Section 2.3 Project Requirements and Specifications.

2.2.1 Emergency Vehicle Detection

The following are the objectives that directly pertain to the Emergency Vehicle Detection of the MirrorMate system.

- The MirrorMate is able to detect an incoming Opticom transmission from an emergency vehicle in a manner similar to how an intersection's receiver would function.

- The MirrorMate is able to alert the driver in a highly visible manner that an emergency vehicle is approaching.

- The MirrorMate is able to notify the driver of the direction that the emergency vehicle is approaching from.

- The MirrorMate ceases to alert the driver when the emergency vehicle moves out of range.

2.2.2 Infrared Beacon Uses

The following are the objectives that directly pertain to the uses of the IR beacon designed for use with the MirrorMate system.

- The IR beacon is a small device able to be easily installed on or near construction equipment.

- The IR beacon has sufficient range so the driver is alerted at a similar range as with emergency vehicles.

- The IR beacon is able to transmit speed limit information embedded in the signal for use with a construction zone or a school zone.

- The IR beacon has a simple interface to allow the user to alter the speed limit being transmitted.

- The IR beacon is able to be easily turned off when a school zone is not active.

2.2.3 Infrared Beacon Applications

The following are the objectives that directly pertain to the applications of the IR beacon and the MirrorMate system. These deal with the MirrorMate systems response to the signal output by the IR beacon.

- The MirrorMate alerts the driver when a construction zone is entered with a unique color scheme.

- The MirrorMate has a directional indicator to let the driver know whether a construction zone being approached, currently in the middle of, or being exited.

- The MirrorMate can alert the driver when a school zone is entered with a unique color scheme.

- The MirrorMate is able to visually display the temporary speed limit for both a school zone and a construction zone.

- The MirrorMate ceases to alert the driver when the temporary reduced speed zone is exited.

- The MirrorMate is able to detect multiple and overlapping signals without reducing functionality.

2.2.4 MirrorMate Display

The following are objectives that pertain to the MirrorMate Mirror and the information that is displayed to the driver during the use of the system.

- The MirrorMate display is large enough so as to allow text to be read without strain on the driver's eyes or attentions.

- The MirrorMate display is small enough to still allow for a standard rear view mirror in the same frame.

- The MirrorMate display uses an intuitive color scheme to notify drivers of various traffic situations (I.E. Red- Emergency Vehicle, Yellow- School Zone, Orange – Construction Zone)

- The MirrorMate display is able to indicate driving directions.

- The MirrorMate display is able to display Cardinal directions and outside temperature.

2.2.5 MirrorMate Mobile Application

The following are objectives that pertain to the MirrorMate Mobile Application and the information that is displayed to the driver by the mobile device as well the constraints and features of the Application.

- The MirrorMate App is able to communicate without any cable attachment to the MirrorMate mirror. (Wireless)

- The App runs on the mobile device without using an extensive amount of the CPU such that other apps can be run concurrently.

- The App has a simple and functional display for user interaction.

- The App allows the user to create a custom driving route.

- The App is able to transmit simple driving directions to be displayed on the mirror.

- The App is able to display a local map of the surrounding area.

- The App is able to alter driving directions based on the vehicle's current position, including reverse course messages if necessary.

2.3 Project Requirements and Specifications

2.3.1 Hardware Requirements and Specifications

The table below explains the MirrorMate hardware requirements and specifications.

| Hardware Requirements Specification | Description |
| --- | --- |
| HRS-001 | The MirrorMate device is a self-contained automotive mirror which can be installed in any typical automobile. |
| HRS-002 | The MirrorMate system is reliably powered by a typical automotive 12V charging system and does not require more than 24W from the charging system. |
| HRS-003 | MirrorMate contains a color graphics LCD which displays several standard automotive conditions on the screen. |
| HRS-004 | MirrorMate displays outside temperature conditions color graphics LCD. |
| HRS-005 | MirrorMate displays accurate cardinal direction of the vehicle from color graphics LCD. |
| HRS-006 | MirrorMate displays turn-by-turn directions on the color graphics LCD. |
| HRS-007 | MirrorMate displays Bluetooth identification code when pairing with phone on color graphics LCD. |
| HRS-008 | MirrorMate receives optical signals in the infrared spectrum at a wavelength of 950nm. |
| HRS-009 | MirrorMate detects emergency vehicles utilizing the Opticom system within a range of 1500 ft. |
| HRS-010 | The MirrorMate device determines and displays the direction emergency vehicle is approaching from. |

Table 2-1 MirrorMate Hardware Requirements Specifications

| Hardware Requirements Specification | Description |
| --- | --- |
| HRS-011 | The MirrorMate device detects reduced speed zones reliably within a range of 1500 ft. |
| HRS-012 | The MirrorMate device determines from which direction the reduced speed zone is located relative to the vehicle. |
| HRS-013 | MirrorMate receives encoded data from reduced speed zone beacons and display decoded information. |
| HRS-014 | MirrorMate detects and displays the recommended vehicle speed and keeps that speed displayed until the vehicle is no longer inside the reduced speed zone. |
| HRS-015 | MirrorMate displays color coded notifications if the vehicle is within range of reduced speed zone or emergency vehicle. |
| HRS-016 | MirrorMate does not produce any signal that can interfere with operations of existing IrDA (Infrared Data Association) or Bluetooth devices. |
| HRS-017 | MirrorMate is constructed of components resilient to the harsh conditions inside a vehicle and operates reliably in this environment. |

Table 2-2 MirrorMate Hardware Requirements Specifications

The table below explains the MirrorMate reduced speed zone beacon hardware requirements and specifications

| Hardware Requirements Specification | Description |
| --- | --- |
| HRS-018 | The reduced speed zone beacon is a portable self-contained beacon which can be easily mounted to a post or barricade. |
| HRS-019 | The reduced speed zone beacon is powered by a 6VDC'mains' power source. |
| HRS-020 | The reduced speed zone beacon produces a signal at a frequency of 38 kHz |
| HRS-021 | The reduced speed zone beacon transmits information in the infrared spectrum at a peak wavelength of 950nm. |
| HRS-022 | The beacon transmits information no farther than 950ft. |
| HRS-023 | The reduced speed zone beacon encodes speed and zone type information in a proprietary protocol similar to RC-5. |
| HRS-024 | The beacon does not produce any signal that can interfere with operations of existing IrDA devices. |
| HRS-025 | The LEDs do not run at a current higher than 500mA. 50% brightness level. |
| HRS-026 | The beacon is configurable utilizing buttons and a seven segment displays. |

Table 2-3 IR Beacon Hardware Requirements Specifications

2.3.2 Software Requirements and Specifications

The table that follows explains the MirrorMate software requirements and specifications.

| Software Requirements Specification | Description |
| --- | --- |
| SRS-001 | The MirrorMate Application is able to be installed on a mobile device using the Android operating system. |
| SRS-002 | The App is able to pair with the MirrorMate Mirror using a Bluetooth signal. |
| SRS-003 | The MirrorMate system allows for multiple attempts to pair with a Bluetooth device if conflicts are encountered. |
| SRS-004 | The App is able to indicate the device’s current location. |
| SRS-005 | The App is able to display a local map of the surrounding area on the mobile device. |
| SRS-006 | The App is able to display a local map of the surrounding area on the mirror display |
| SRS-007 | The MirrorMate system is able to update and redraw the local map at the user’s request. |
| SRS-008 | The App is able to calculate directions from the current location to a user-specified endpoint |
| SRS-009 | The App is able to display a list of directions from the current location to a user-specified endpoint. |
| SRS-010 | The App contains both a local map and driving direction functionality without requiring a connection to the Mirror. |
| SRS-011 | The Mirror is able to indicate the next turn on the list of driving directions on the display. |
| SRS-012 | The System is able to display alternate directions if the original destination is entered incorrectly. |
| SRS-013 | The System is able to recalculate directions as the vehicle moves along the travel path. |
| SRS-014 | The System is able to display the recalculated list of directions on both the Application and the Mirror. |
| SRS-015 | The App is able to be closed and the process ended on the mobile device by a command inside the application. |
| SRS-016 | The Mirror returns to the original state if the App is closed. |
| SRS-017 | The App is able to terminate the Bluetooth pairing when the program is closed. |

Table 2-4 Software Requirements Specification

3.0 Research Related to Project Definition

3.1 Existing Similar Projects and Products

3.1.1 Gentex and OnStar Mirrors

Gentex is a leading producer of automotive rear view mirrors containing electronic content. This content is designed to keep the driver informed and offer useful information for enhanced vehicle safety. Gentex has developed many mirrors that have advanced functionality and many elements that are similar to the features of MirrorMate. Gentex was one of the first manufacturers to develop a rear view mirror with auto-dimming capability. Digital compass, ambient temperature display and automatic garage door openers (HomeLink) were added as features and were commonly seen in luxury cars and trucks. These electronic mirrors are now the norm and it is typical to see a highly functional mirror in any car. Recently, Gentex developed a rear view mirror with an LCD display integrated into the mirror. Currently, this LCD mirror is advertised to be used with a back up camera as the primary feature.  Additionally, Gentex produces an LCD mirror where the LCD is also utilized to display compass and temperature information. Since these LCD mirrors contain a display, they are 'blank slates' for advanced functionality.

Figure 3-1 Gentex Auto-dimming LCD mirror

Figure reprinted courtesy of MITO Corp.

Recently, GM developed a new rear view mirror that could be added to any car. This mirror, called the OnStar FMV (meaning For My Vehicle), adds OnStar to a vehicle that currently does not have this functionality. OnStar advertises many safety features and driver information services that could also be provided by MirrorMate without paying a monthly service fee. The OnStar mirror does not contain an LCD but provides turn-by-turn navigation through a cellular service and auditory directions to the driver. Because the OnStar mirror is able to communicate wirelessly to the OnStar monitoring center, emergency services are immediately accessible. This mirror also features sensors that detect an accident and alerts the monitoring center if certain conditions occur which facilitates fast emergency response. OnStar also features a concierge service available through the monitoring center.

Figure 3-2 OnStar FMV mirror

Figure reprinted courtesy of MITO Corp.

Directus (whom was recently purchased by the Intraphex Corporation) has developed three mirrors which feature advanced electronics. The flagship Directus mirror features a 4.3" touch screen display. This display is primarily used for turn-by-turn navigation. The navigation electronics are contained entirely in the mirror in contrast to the OnStar mirror where navigation information is accomplished via a call center. Directus' flagship mirror is designed to be installed in large SUV's, trucks, and RV's as the mirror is physically large.

Figure 3-3 Directus TD43TOUCH mirror

Figure reprinted courtesy of Intraphex Corporation

The two other mirrors developed by Directus feature a smaller LCD incorporated into the mirror similar to the Gentex LCD mirrors. These two Directus mirrors are designed to be a direct replacement for the OEM mirror installed in an automobile. Like the Gentex LCD mirrors, the Directus mirrors are advertised as back-up camera mirrors. Directus offers additional connectivity in their TD43BT mirror. This device features Bluetooth communication and can be paired to a smart phone. This connectivity allows the mirror to display incoming call information on the LCD.

3.2 Display Technologies and Mirror Integration

In the past few years the amount of technology in automobiles has risen to an all-time high and is still rising.  Year after year the MirrorMate Team noticed manufacturers constantly try to cram more devices, electronics, buttons, and whatever else car-bound gadgetry they can think of.  Cars have been implemented with groundbreaking modern technology. This technology makes the interaction safer and easy to use not only between the driver and the vehicle, but the vehicle and the surrounding environment as well. The MirrorMate Team hopes to accomplish these goals with the electronic content the MirrorMate Team plans to incorporate within the rearview mirror.

Designing the rearview mirror as an electronic module for cars is not uncommon or unfamiliar to manufacturers. Companies like Gentex, Azentek, Directus, and Mito Corporation all specialize in devices which they call SmartMirror technology.  However, SmartMirror technology is not used as much due to the fact that the same technology is more often integrated into a dashboard inbuilt system in most vehicles.

Experts would agree that the location in the dashboard would make more sense for several reasons.  The most obvious practical advantage of an inbuilt system would be the large amount space the designer would have to work with to implement a display. There is less chance of theft to occur due to tedious task of disassembly.  Car interiors look aesthetically pleasing without any additional devices protruding out of the dashboard or fixed to the windscreen.  The system is also an integral part of a car’s infotainment system, with its hands-free voice command and feedback clear vocal instructions that give you GPS driving directions through the vehicles sound system.

While these features are impressive, a built in dash system is not without its cons.  A few technical issues are maintenance, repair, or replacement.  If something breaks, the arduous labor involved to fix or upgrade the in dash system could be expensive. Additionally, the system is not portable at all so it’s difficult to replace. Software becomes quickly out of date, so it can be almost impossible to make updates. Since the screens are built in behind the dash, it cannot be moved around as easily to adjust it to the driver’s convenience.

Gentex believes that the mirror is a more ideal location for this technology.  They say it is by far a much more cost-effective solution.  It takes out the costly time consuming labor needed to redesign and improve upon a head ups display, control panel, or center console whenever a new feature is added to the vehicle.  Reducing parts to components that can work with other advanced features can save cost, space and overall vehicle complexity.  Being located higher has a greater vantage point for display in the driver’s line of sight.  It is also an optimal location for antennas and receivers to send and receive signals.  For safety reasons, looking at the rearview mirror requires minimal eye movement.  A study was conducted by a Japanese Insurance Association comparing how frequently drivers view the rearview mirror as opposed to the center console.  The results showed that drivers view rearview mirrors at least every 15 seconds, or 4 times per minute compared to the center console which was only view 3 times per minute. [2] If SmartMirrors were used more by electronic consumers, demand would be quite high.  They would be quick to market and installation would be almost effortless which allows manufacturers to implement new features efficiently across any vehicle platform.  The SmartMirrors can be accessed easily for maintenance and serviceability, making diagnostic performance less expensive.  Also, with minimal installation and easy access, SmartMirrors are much easier to change out, replace, or update.  This means that cars new and old alike can keep pace with today’s technology without having to buy a brand new car.

3.3 PAN Technologies

The MirrorMate device features RF communication. This enables the mirror to communicate within the vehicle to other devices such as proximity sensors, OBDII readers, smart phones and tablets. It has been determined that Bluetooth is the best communications solution for MirrorMate, however many other PAN technologies were considered.

The IEEE 802.15.4 standard for personal area networks would be a viable communication standard for MirrorMate. This standard is also known by a few other names such as MiWi, Xbee, and Zigbee. For clarity, 802.15.4 is referred to as MiWi. This technology is emerging as an extremely popular wireless solution for electronic design. MiWi has many advantages and disadvantages when applied to MirrorMate. Currently, MiWi is somewhat proprietary as it is only able to communicate with other MiWi enabled devices. Smart phones do not currently contain the necessary hardware to communicate with MiWi devices. If MiWi was utilized for MirrorMate an external MiWi device would need to be connected to the smart phone. A MiWi smart phone accessory would be inconvenient for the end user as the accessory would make the phone bulky and the accessory could be easily lost or broken. Despite this major disadvantage, MiWi is extremely easy to implement in an embedded environment. There are many MiWi development kits and modules available which allows for quick and seamless integration into hardware. From a software point of view, MiWi is also much easier to implement than Bluetooth as the protocol is easier to interface. MiWi is also capable of communicating over longer distances and consuming less power than a similar Bluetooth module. However, MirrorMate would not benefit from conserving power as the mirror is connected to vehicle power. Also, extended range is not necessary, and is discouraged as the device would only need to communicate in and around the vehicle. If MirrorMate had extended wireless range beyond the vehicle it could present a security risk. Though MiWi is a viable technology it is not the best solution for MirrorMate.

Infrared communication is also considered a PAN technology and has been implemented in many PAN enabled devices. MirrorMate inherently contains infrared communication abilities for emergency vehicle detection and reduced speed zone correction. Utilizing this method of communication with other devices would save on the complexity and component count comprising MirrorMate’s main board. Infrared communication protocols are relatively simple compared to MiWi and Bluetooth so this would save on design time and software/firmware complexity. However, similar to MiWi an external infrared device connected to the smart phone would be required for communication to MirrorMate. Also, if proximity sensors are employed, they would have to be placed within 'line of sight' of MirrorMate's infrared sensors. It is apparent that infrared is not the ideal PAN technology for MirrorMate given the two major drawbacks.

3.4 Considered Technologies

3.4.1 Heads-Up Display

Depending on the direction the project was going; if during the research and testing, the MirrorMate Team realized that a heads-up display is feasible. The project would have moved forward to design a heads up display across the windscreen of the car.  It would have included all the features that were hoped for in the MirrorMate rearview mirror display. The first consideration was to use a projector and place it either between the two front seats or facing forward on the dashboard and use a transparent film with a reflective surface.  With more research it was found that buying this film or trying to fabricate it can be very costly.  Instead of projectors, heads up displays are integrated with infrared cameras.  However, infrared cameras are incredibly expensive and to build one would be a painstaking task of its own.  General Motors has been working on heads-up displays since 1988, nearly 24 years.  For the group to complete such a project within a year does not seem feasible.

3.4.2 Video Recording

The components and technology that are featured in MirrorMate would be well suited to video recording applications. Internet media has frequently demonstrated the benefits of on-board cameras and recording devices in a vehicle. Many scams and dishonest activities have been thwarted on the roadways by proactive drivers with on-board cameras. Hit and run accidents can also be documented if an on-board camera is present. There are innumerable scenarios where a driver could protect themselves if their vehicle had a video recording device. Law enforcement agencies realize the importance of continuous video recording, and modern patrol cars feature a rearview mirror with video recording capabilities. The average driver could utilize the same benefits. MirrorMate would be an ideal device to feature video recording due to many applicable characteristics of a multi-media rearview mirror. MirrorMate has an advantageous viewpoint of the entire vehicle and the roadway as it is mounted high on the windshield. MirrorMate contains a microprocessor and data storage components which are necessary for video recording. Since MirrorMate is powered by the vehicle's charging system, a large amount of power is available to MirrorMate so that it can record continuously even if the vehicle remains parked for extended periods of time. The microprocessor and related components consume minimal power relative to other components within a typical vehicle. Furthermore, the microprocessor firmware could be written to detect a low battery condition and cease recording to avoid a dead battery. Since MirrorMate features Bluetooth, additional cameras can be easily mounted in the vehicle at remote locations if additional camera views are desired. The video data could be streamed to MirrorMate via Bluetooth.

MirrorMate may be well suited to contain video recording features; however it would increase the cost, component count, development time, and require a more potent microprocessor. Video recording is a desirable feature, however due to the limited development time available and budget constraints, video recording is not feasible at this time. The microprocessor that powers MirrorMate does not contain the processing power necessary to encode a live video stream. Also, this encoding would greatly complicate the firmware resulting in a need for larger program memory in the microprocessor. In addition, external storage of the encoded video would require an SD card or some other form of storage. This increases component count, development time, and cost as this SD card has to be integrated and then interfaced to the microprocessor. Additionally, camera(s) must be added to MirrorMate increasing cost and the physical complexity of the system.  Video recording was considered as MirrorMate development continued. However budget and time constraints did not allow this feature to be included in the MirrorMate system.

3.4.3 Speedometer

The MirrorMate Team came up with a great possible feature to be integrated into the rear view mirror. The idea was to display the vehicles’ speed on the rear view mirror.

The MirrorMate Team thought of two ways to integrate this. Since MirrorMate has an embedded LCD, displaying the vehicle speed would not be an issue. The first way is to connect to the onboard computer of the vehicle and grab the speed from there. The only plausible way of doing this would be through OBDII integration. One possible specific way would be to send the OBDII data over Bluetooth for the onboard microcontroller to decipher and display the speed. Unfortunately, connecting to a mobile device and an OBDII Bluetooth device would make this device more sophisticated than the Team wanted. The other approach would be to estimate the speed of the vehicle by taking samples of the current location of the vehicle. For example, if the mirror sampled the location every hour and the distance between the two samples was 25 miles, than the speed limit would be approximately 25 mph. Unfortunately, this would be an approximation and relative distance according to two points does not reflect actual distance traveled. Furthermore, the MirrorMate Team felt that it was not very practical. The driver can view the speed on the dashboard. It’s not critical for the driver to view the current speed in two different places. After considering the feature, the MirrorMate Team decided not to add the speedometer to the rear view mirror.

3.4.4 OBDII Integration

OBDII integration into MirrorMate was one considered technology. The OBDII onboard computer on a vehicle can keep track of many things including but not limited to, fuel consumption, throttle position, RPM, GPS location and any engine malfunctions that may be occurring. The original idea was to display basic statistics on the mirror while the vehicle was on. If any engine malfunctions occurred, such as a check engine light triggered, the MirrorMate would display this warning to alert the driver. A database would be stored on the MirrorMate that would cross reference the code to common possible reasons as to why the vehicle had a malfunction. While the MirrorMate Team was researching this possible feature, the Team found a company called Rev by DevToaster that designs similar technologies. Rev designed a product called the KwiwWifi adapter. This adapter plugs into your OBDII connector usually below your steering wheel and transmits the data over Wi-Fi. A mobile device, with the installed app, then can read and compute the data to display to the user. After careful consideration of time, resources and priorities, the MirrorMate Team decided not to integrate this functionality at this moment.

3.4.5 Blind Spot Sensors

The MirrorMate Team gave much consideration to incorporating a receiver signal into the rearview mirror. This would display a notification that a vehicle has been detected on the left or right side of the car using an automotive ultrasonic range sensor.  Most automobiles use a Bosch automotive ultrasonic sensor.  (See Figure 3-5 below)

Figure 3-4 Bosch Automotive Ultrasonic Sensor

This is a very common sensor that can be found in any junkyard in GM or Chrysler vehicles manufactured since 2006.  Or for an easier solution the MirrorMate Team considered getting the same type of sensor made Maxbotix that can be found on sparkfun.com for a fairly low price. (See Figure 3-6 below) The MirrorMate Team felt that the sensor would be viable application to the rearview mirror.

Figure 3-5 Maxbotix Ultrasonic Range Finder Sensor

Image courtesy of Sparkfun

There are many advantages to using an ultrasonic range sensor. The list that follows describes some of them.

- Easily detect objects within a two meter range.

- Detect multiple objects within the sensor's field of view.  This particular sensor returns all echoes after a ping event.

- No analog signals are used between the control module and sensors. The sensors are all digital.  The first generation automotive sensors were analog and had many problems.

- Water proof.  Both the sensor and the connector are completely water proof, being inside a vehicle fascia.

- Short circuit proof.  The IO pins can be shorted to battery, or ground, or in any combination without harm to the sensor.  This includes reverse battery and double (24 Volts) battery connections.

- EMI (electromagnetic interference) resistant.  The sensor is capable of both being resistant to EMI interference and resistant to generating EMI noise.  The EMI tests take weeks.

- Hardened.  The face of the sensor is electro primed and painted solid aluminum.  The rest of the sensor is plastic with the electronics rubber potted.

- Shock Proof.  Each of the sensor pin is tested during EMC (electromagnetic compatibility) testing to verify it can survive a high voltage discharge 15kV

- Temperature proof.  Tested from -40 degrees C to +85 C

- Expandable.  Multiple sensors can easily be used to cover any portion of 360 degrees.  As an example, it would be easy to use eight sensors on a robot where the sensors were placed at 45 degree increments around a circle.  The robot could then have a complete 360 degree view with no moving parts!

- Fast.  One ping out two meters and back takes just under 50ms (milliseconds).

- Smart.  A sensor can be commanded to generate a ping or, instead, to simply listen.  Using a pinging sensor and one, or more, listening sensors tricks can be done to detect additional very close objects.

- Low Power. A sensor only draws about 20 to 25mA.  About the same amount of energy used to light a standard LED.

The MirrorMate Team has not completely ruled out the option of implementing the blind spot sensor into the rearview mirror; however the MirrorMate Team would care to see main objectives for hardware and software specifications implemented first before attempting to work on any additional tasks to improve the project.

3.4.6 IR Beacon Weatherproofing and Remote Configuration

The reduced speed zone beacon, as a final production device is deployed into harsh environments. The device could be mounted to a construction barricade outdoors in the elements or onto a sign post in a permanent location such as a school zone.  This would require the beacon to be weatherproof and resistant to elemental forces such as UV light from the sun.

If the beacon is to be used in a construction environment it was considered that a special 'construction edition' beacon be created that is much more resilient to vibrations, harsh impacts, and generally of a more robust design than most electronic components. This beacon requires a connector for power connections. This interconnect would require a MIL spec connector for waterproofing and durability. Military spec connectors are resilient to many connection/disconnection cycles which would be encountered in the construction environment. The circuit board and all components would be encased in potting compound for reliability. The IR emitters would also be recessed in the face of the unit to reduce the chance of damaging the components. The construction edition version of the beacon would not feature any buttons or switches as these would be a fragile point of failure for something in the construction environment. Instead, the device would be configured remotely as discussed in the next paragraph. The power supply in the construction edition beacon would also feature over voltage protection.

Since the IR beacon features IR communication components it would be expected that the device could be remotely configured via an IR remote control. This feature would allow permanently mounted devices to be configured easily and remotely from the comfort of a car or office. If the beacon is permanently mounted in a high location this would be the only efficient way to configure the beacon. Also, if multiple beacons are necessary for a construction zone, multiple beacons could be configured at once via the IR remote. The beacons could also be configured to communicate amongst themselves to share settings. For instance in a construction zone one beacon could be configured manually, and all other beacons in range would 'see' this and adopt the first beacon's configuration.

While the reduced speed zone beacon lends itself to weatherproofing and remote configuration abilities, this would increase development time and component costs. The beacon is also not the primary feature of this project. These attributes had been considered as the project progressed and whether time and funds were available.

3.5 Mobile Development

3.5.1Software Architecture Possibilities

The MirrorMate Team sifted through many possible software languages. The Team needed a powerful language that supported the mobile environment. Some languages that were considered included Flash ActionScript, C++, C#, Java and even a web app builder called Ruby on Rails. The MirrorMate Team’s final decision was to use Java as the development language.

3.5.1.1 ActionScript and Flex

The first software language considered was ActionScript. ActionScript is a powerful object oriented scripting language similar to JavaScript. ActionScript 3 works with the Adobe Flash Player but also works with the Adobe AIR runtime. Flex is an open source framework built for deploying consistent applications across multiple platforms. Flex works great for deploying mobile applications that need to work on all platforms including but not limited to Blackberry, iPhone, Windows and Android platforms. One of the MirrorMateTeam members had brief exposure to ActionScript at an internship. It was explained that ActionScript was used to build mobile applications for IOS. Currently, there’s an application called RocketScience101 available for the iPad that was built using ActionScript and the Flex library. With this knowledge, the MirrorMate Team knew it was possible to build the MirrorMate Android app. Since a member had knowledge of ActionScript, this was one of the main reasons this language was considered. Another benefit of ActionScript was the ability to make animations using the Deco tool. This tool gives you the ability to animate any object. The MirrorMate app would be able to easily incorporate beautiful elegant animations. This is another main benefit to using ActionScript. Unfortunately, the detriments outweighed the benefits. The major detriment to using ActionScript is the fact that the MirrorMateTeam would need to use the Adobe IDE to develop. The Adobe Suite 6 currently retails for $2,599 [3]. This suite is the only suite that includes the Flash Builder software needed to develop ActionScript Flash code. Furthermore, the MirrorMateTeam currently doesn’t have a lot of knowledge in software development. ActionScript support on the internet and in print is not as abundant as other programming languages. In the end, MirrorMate decided not to go with ActionScript.

3.5.1.2 C++ and C#

Another software language considered was C++. C++ is a version of the C programming language with the addition of classes and other object oriented properties. This language was briefly considered for developing the MirrorMate Android application but the Team found very little support. Java and Flex had a lot of community help on Stack Overflow compared to C++.  Another variety of the c programming language is C#. C# is another object oriented variation of C. The key features the MirrorMateTeam liked were interoperability, scalability and simplicity. Unfortunately, just like C++, there was not as much support compared to other programming languages. While looking into C mobile applications though, the Team found a software company called Xamarin. Xamarin assists in cross platform development in C#. Xamarin claims that the code is compiled in the native binary. This enables for high performance cross platform apps. This would be a great feature if the MirrorMateTeam decides to develop the software for multiple platforms. Unfortunately, this software is not free.

3.5.1.3 Java

The final programming language considered for MirrorMate was Java. Java offered the same benefits when it came to being object oriented, but offered immense community help for developing on the mobile side. Furthermore, the IDE, eclipse, was free to use. The MirrorMateTeam didn’t need to spend any extra money to begin developing.

3.5.2 Mobile Device Platforms

The MirrorMate system is designed to be used with an accompanied mobile application in order to utilize all of the features of the MirrorMate mirror. The navigation and map systems require a smart phone, tablet, or mobile device to access that can communicate with the mirror through Bluetooth.

Three mobile operating systems were researched for use in the MirrorMate app based on the devices member’s of the MirrorMate Team use in their day to day lives. The top three that were considered were the Windows Phone, Apple’s iOS and the open-source Android Operating System for a number of reasons, most of which are detailed below. After a thorough investigation it was decided to use the Android OS in order to maximize the number of potential users that the MirrorMate system could reach. Research in Motion (RIM) is the OS that Blackberry devices are used with. RIM is a major player in the mobile device market, but no members of the MirrorMate Team use a Blackberry currently, meaning another device would have needed to be bought or borrowed to test the system.

The graph below represent market share of mobile devices based on operating systems in Quarter 3 of 2012.

Figure 3-6 Mobile Devices Market Share

3.5.2.1 Windows Phone

The Windows Phone Store requires a developer to be registered with Microsoft and pay an annual $99 subscription fee to submit applications to the store. The MirrorMate app was intended to be free software included with the MirrorMate system but the Windows Phone development process still requires a developer to both subscribe and send the app to Microsoft for verification before inclusion in the Windows Phone store. This entry fee along with the extremely small market space that the Windows Phone currently possesses made developing for this OS an unlikely feature.

3.5.2.2 Apple iOS

Similar to the Windows development method, Apple also requires a developer to pay a $99 registration fee to be eligible to distribute the app to any mobile device including their own test device. Apple’s SDK for mobile development, Xcode, is available for a free download to users of the Apple OS; however no members of the MirrorMate Team use an Apple as their main computer, which would also add to the difficulty of development as Xcode is not designed to run in a Windows environment. All iOS apps must be acquired from the iTunes App Store which must first verify each developer’s submission. This process can be time extensive as Apple reviews each App thoroughly to ensure that duplicate and low quality apps are not available in their store. While the MirrorMate Team has previous experience developing for the iOS, these monetary barriers to entry and possible timeline delays made the iOS a less appealing option.

3.5.2.3 Android OS

The Android operating system is an open-source Linux code base. Applications written for the Android OS can be distributed free of charge by any third-party developer using either Google Play or any third party download site. The Android SDK uses Java as the main programming language, and can be downloaded free of charge on any computer. Multiple members of the MirrorMate Team have developed using Java in the past and the adjustments to make use of the additional features of a mobile device were not considered a hassle. Additionally developing for Android, which is owned by Google and fully open-sourced allows for the easy integration of the Google Maps code base which was intended to be utilized for the navigational features.

The ease of access to developer’s tools for Android as well as the large market share advantage they possess made Android the obvious first choice for development of the MirrorMate application.

3.6 Infrared Communication

3.6.1 The Opticom System

Many emergency vehicles such as patrol cars, fire trucks, and ambulances feature an optical infrared communication system called Opticom. This system is designed to trigger traffic lights and enable emergency vehicles to maneuver through traffic quickly. This expedites travel time to the source of the emergency. This system provides an additional safety feature ensuring that the emergency vehicle is able to navigate intersections with no other vehicles present in the intersection. The infrared emitter installed on the emergency vehicle consists of an array of infrared LED's and a control module. This emitter is typically included in the light bar mounted on the roof of the emergency vehicle, or mounted behind the windshield.

2 ft.

Figure 3-7 Whelen light bar featuring a GTT 795H emitter in the center

Image courtesy of Whelen

The Opticom detector module is mounted on the traffic light and features infrared receiver electronics and directional optics. Typically, multiple receivers are mounted on the traffic signal to determine which direction the emergency vehicle is approaching from. A control module is also necessary to determine direction and authenticate the emergency vehicle with the traffic light.

4 inches

Figure 3-8 GTT 700 Series Detectors

Image courtesy of GTT

According to documentation from GTT regarding their 700 series emitters and detectors, the Opticom system has a range of 2,500 feet. The flash rate of the LED's is 14Hz for high priority vehicles (emergency vehicles) and 10Hz for low priority vehicles (buses). The Opticom system also features encoded data for vehicle identification and authentication purposes (10,000 different codes are available). This is to avoid false traffic light preemption due to nefarious devices.

Utilizing the Opticom system for enhanced driver awareness and safety is an obvious path in which to pursue new features in vehicle electronics. The infrastructure required to implement emergency vehicle detection currently exists as the necessary infrared emitters are installed on most emergency vehicle. Other than the actual MirrorMate device no additional devices or infrastructure have to be installed or implemented for emergency vehicle detection. MirrorMate is designed to detect the 14Hz flash rate of high priority vehicles only. MirrorMate does not decode the vehicle identification codes from this band of infrared as the codes are not provided by the city to prevent the use of nefarious devices. Also decoding this information is not necessary for MirrorMate to properly detect the 14Hz carrier signal. Since infrared is directional MirrorMate can determine from which direction the emergency vehicle is approaching, and alert the driver.

3.6.2Infrared Beacons

MirrorMate features reduced speed zone detection such as school zones and construction zones. Similar to the Opticom system, this detection is accomplished via infrared communication. This requires that one or more beacons be placed at the reduced speed zones. It has been determined in order to properly populate a reduced speed zone, a beacon is necessary at each end of the zone. If the zone extends for more than 1600 feet, an additional beacon must be placed every 800 feet which is the anticipated maximum reliable communication distance of the beacon. Research indicates that Infrared communication is the ideal medium for reduced speed zone detection as infrared communication protocols are well understood, simple to interface, and the beacons could be produced cheaply which allows schools and construction zones to implement the beacons easily. Infrared communication is directional which is beneficial as the MirrorMate determines which direction the reduced speed zone is located relative to vehicle travelling. Light produced in the infrared spectrum is pervasive and easily detected at long distances. Radio communication initially appears to be the best choice for reduced speed zone beacons, however RF presents many disadvantages such as high power consumption of the radio to transmit the distances required by the beacon, and RF is not directional so it would be difficult for MirrorMate to inform the driver of which direction the reduced speed zone is located.

Information was obtained regarding long distance infrared communication devices. There are examples of devices other than Opticom that communicate via infrared over long distances. Both MyChron and XT Racing lap timers utilize moderate to high powered infrared emitters to achieve accurate lap timing for motorcycle racing, go-karts, and snowmobiles. The lap timer beacons are capable of triggering the timers at distances of several hundred feet and at a wide vertical angle relative to the beacon. The lap timer beacons contain several IR emitters (usually less than ten). Typically, different types of emitters are used which allow the beacon to create multiple beam patterns such as a very intense 15° beam from some of the emitters, or a less intense wide range 45° beam pattern. None of these beacons contain any optics to focus the infrared signal.

Figure 3-9 XT Racing Ultra Lap and beacon

These lap timer beacons communicate over the 38 kHz IR band. The wavelength of light produced by the emitters is 950nm which was determined experimentally.  This frequency and wavelength is commonly used for TV remotes and other devices which utilize infrared to communicate.

3.6.3 Signal Encoding, IR Range and Transmitter/Receiver Design

Similar to the lap timer beacons, 38 kHz 950nm IR communication was determined to be the best option. IR decoders are readily available for devices utilizing this spectrum of communication which save on development time and component count as a discrete decoder does not need to be designed.

The reduced speed zone beacons encode some information onto the 38 kHz carrier signal so that MirrorMate can determine what type of reduced speed zone the vehicle is approaching, and the posted speed limit of the zone. MirrorMate can then alert the driver of upcoming reduced speed zones and if they are speeding. This information is encoded utilizing the RC-5 remote control protocol or similar communications standard. The RC-5 protocol was chosen as an ideal communications standard as the protocol is well documented and firmware code libraries are readily available. This is to save development time. The data transmitted not follow any known electronics manufacturer's remote codes so that MirrorMate cannot be triggered by any TV or consumer electronics remote. The beacon features a user friendly method to set the zone speed and zone type. The beacon confirms the set speed via seven segment displays located on the back of the unit. This beacon design maximizes usability and cost tradeoffs.

The reduced speed zone beacon must communicate with MirrorMate at long enough distances to provide the driver ample time to react. Distances of 1500 ft are expected to be achieved. Beacon design includes an array of high-power IR emitters. Osram's SFH 4547 LED emitters have been identified as a possible choice for the beacon. These emitters feature a maximum forward current of 1 amp at 100 µs pulses. These emitters are also relatively inexpensive compared to some of the other high power emitters available. Current research indicates multiple emitters must be configured in an array so that long communication distances can be achieved. It was anticipated 50 emitters are necessary for long range communication. Complex optics were avoided due to the resulting increase in development time. Complex optics also increase the size of the infrared detecting system inside MirrorMate where minimal component size is required. Therefore a high power emitter array is the ideal solution for the reduced speed zone beacon.

It is anticipated the reduced speed zone beacon physically similar in size to the lap timer beacon shown in figure 3-9. This size is easy to implement and provide enough space to accommodate the infrared emitter array and controlling components. This size allows for easy utilization at the reduced speed zone.  Research has shown that provisions to mount the beacon on a construction zone barricade or traffic sign post would be beneficial as the beacon may be permanently mounted at some locations.

The electrical design of the beacon features a low power microcontroller and some simple electronics to control the seven segment displays and IR emitters. Considerations for wireless configuration of speed and zone type are being considered (meaning if the beacon is permanently mounted, officials can configure the beacon remotely). The beacon requires 9V to 28V input power due to utilizing a LM7805 voltage regulator. The beacon draws significant amounts of current due to the quantity of high power LED emitters. Due to the power consumption of the emitters, the beacon requires a large battery, construction vehicle power, or mains power. This is not anticipated as a problem because these sources of power are common throughout construction and other reduced speed zones.

3.6.4 Safety Operations for the High Output SFH4547

MirrorMate uses high output infrared emitters to transmit the IR signal to the beacon. Depending on the configuration, these infrared emitters have the possibility of producing unsafe products that do not follow the IEC 60825-1 and IEC 62471standards. The MirrorMate Team limits the emitters to a low current to prevent any un-safe conditions. Each safety standard needs to be followed. The two standards are outlined below.

IEC 60825-1

The IEC 60825-1 Standard was created to provide safe laser products to consumers. The MirrorMate Team needs to take into consideration safety before anything else. With that, the IEC 60825-1 Standard has four classes, with each possibly having subclasses. The bullets below outline the different classes and subclasses according to the IEC 60825-1 standard:

- Class 1: These lasers are safe under any normal and reasonable condition. This also includes the use of optical instruments.

- Class 1M: Lasers with this class are safe under reasonable conditions, but may pose a risk if optics are used within the beam.

- Class 2: Lasers with this class are still considered safe because of the blink reflex. This also includes the use of optical instruments.

- Class 2M: Lasers with this class are still considered safe due to the blink reflex, but risks due apply if optical instruments are used.

- Class 3R: Risk is lower than Class 3B lasers, but the emissions must be within five times the acceptable emissions limit of Class 2 within the wavelength range of 400 nm to 700 nm. If they don’t fall in this range, the emissions must fall within five times the acceptable emissions limit of Class 1.

- Class 3B: Lasers with Class 3B are normally dangerous and hazardous when viewed directly.

- Class 4: Lasers with a Class 4 are the most dangerous. These lasers are capable of hazardous reflections. They may also cause skin damage, or even fire. The use of these lasers requires extreme caution.

The MirrorMate Team has a primary goal not to produce any lasers, in the visible and non-visible spectrum more than a Class 2 standard.

IEC 62471

The IEC 62471 Standard is guidance for evaluating the safety of light emitting lamps and diodes, but specifically excluding lasers. The primary goal of this standard is to identify any products that pose a photobiological hazard. The requirements are met by this standard by meeting the following requirements. [4]

- an actinic ultraviolet hazard (Es) within 8-hours exposure (30000 s), nor

- a near-UV hazard (EUVA) within 1000 s, (about 16 min) nor a retinal blue-light hazard (LB) within 10000 s (about 2,8 h), nor

- a retinal thermal hazard (LR) within 10 s, nor

- An infrared radiation hazard for the eye (EIR) within 1000 s.

In order to measure the intensity of the MirrorMate IR LED’s further equipment is required. The Team attempted to work with the University of Central Florida and any other possible sponsors to make sure MirrorMate does not produce any damaging products to the user and creator. Some of the required measuring equipment is shown in the below bulleted points

- Luminance Meter

- Monochromator

- Spectroradiometer

- Retina Radiance Meter

3.7 Hardware Interface Development

3.7.1 Hardware Interface Possibilities

The MirrorMate Team looked through many data sheets and parts lists just to find the right components such as microcontrollers, sensors, LCD displays, controller chips, and Bluetooth modules, but these components wouldn’t be as useful unless it has the proper interface to tie them all together so that all the functions can be displayed on LCD display.  There were several possibilities for interfacing a microcontroller to an LCD display. A particular configuration met the MirrorMate Team’s specifications, functioned more efficiently and was more cost effective toward implementation in the MirrorMate.  The following discusses possible factors considered to make a good interfacing for the microcontroller to the LCD, including operational amplifiers, and on-chip peripherals that can be used for display application.

3.7.1.1 Microcontroller Interfacing

A key feature when selecting a microcontroller for TFT interfacing is the DMA (Direct Memory Access) and the PMP (Parallel Master Port). The DMA is multi-channel and flexible especially when it comes to moving data between pages, character generating and rendering tables, animations and video. A preprogrammed and autonomous DMA functionality allows the MirrorMate’s display to refresh while the core microcontroller goes to sleep. This power-reducing feature that can be very useful in certain power saving applications.  The PMP is a module specifically designed to communicate with the LCD display as well as other communication peripherals.

The MirrorMate Team took into consideration which LCD displays to feature.  Whether to go with a smart serial interface LCD or a non-serial interface LCD. If a serial interface is unavailable or infeasible, an LCD display may require interfacing to the microcontroller. This may be accomplished directly with the microcontroller or with an external graphics controller device.  A serial LCD would not be required to interface this way since the LCD establishes communication when it is connected to microcontroller’s serial UART (Universal Asynchronous Receiver/Transmitter) port and by using ASCII commands. The commands send RS232 serial data to the LCD in order to interpret and display what is necessary.

Since the MirrorMate device was fairly small and being built from scratch, designing a PCB layout is critical since the primary interface lies in drivers for the thin film transistors. The stable common voltage reference to which all pixels are referenced is key. This is called VCOM and several discrete and integrated solutions for generating a VCOM signal are available. An effective solution would be to use an operational amplifier.  The MirrorMate Team considered using a National Semiconductor LMH6640MF/NOPB made by Texas Instruments (as shown in Figure 3-10) which is a rail-to-rail voltage feedback that can operate up to 16 volts, has a high output of up to 100 mA. This amplifier is optimized for TFT transistor driving. The fast 170 V/µS slew rate yields a 28 MHz full power bandwidth at 5 volts and its small SOT-23 package can be fit into tight spaces in the back of the rearview mirror. Figure 3-11 conveys how the circuit would have to be wired for the operational amplifier to operate at up to 16 volts.

Figure 3-10 LMH6640MF/NOPB Operational Amplifier

Figure 3-11 VCOM levels

A stable VCOM level is necessary for a clear display. Note the ground reference which is usually VCC/2. 

The larger the panel, the more current that is required to operate the transistors. For larger panels, another Op-Amp contender is the MAX9550EZK+T made by Maxim Integrated, which can drive up to 800 ma peaks up to 20 volts. It settles to within 0.1 percent in less than 2 µSec and features a soft start circuit to limit inrush current during startup. Note that the VCOM level is usually set between the upper voltage level and ground instead of being set to ground. This allows full scale alternating polarity to be driven to the pixels without the need for a negative power supply.

Also, the VCOM function and all its subtleties are often times integrated into more encompassing TFT driver chips like Texas Instruments’ LM8207MT/NOPB which combines an 18 channel gamma corrected driver with VCOM referencing buffer as you can see Figure 3-13. Note that the built-in VCOM buffer allows a buffer tree to be created from a single reference for larger displays.

Figure 3-12 VCOM Buffers

It is possible to use space saving integrated parts that combine VCOM buffers, references, column drivers, and gamma correctors.

3.7.1.2 TFT Controller Chip Interface (On-Chip Peripheral)

One approach that the MirrorMate Team considered to drive a TFT display without using a high end processor was to use a discrete TFT controller chip. The TFT controller chip can be interfaced to a processor with less horsepower. Taking that into consideration, the MirrorMate Team has considered implementing an Intersil TW8811-LD2-GR TFT controller chip which displayed below in Figure 3-13 along with a schematic drawing of the chip in Figure 3-14.  Figure 3-15 conveys the embedded design of the TW8811-LD2-GR TFT controller chip.

Figure 3-13 TW8811-LD2-GR TFT controller chip

Image reprinted courtesy of Digikey

Figure 3-15 TW8811-LD2-GR TFT controller chip schematic

Image reprinted courtesy of Digikey

This is a highly integrated TFT controller chip from Intersil that combines analog and digital video in and out and also has TFT control.

Figure 3-16 TFT Controller Chip

Image reprinted courtesy of Digikey

The TW8811 is perfect for automotive applications, combining control and even video standard (analog, RGB, S-Video, NTSC, PAL, and Secam) integration into a single chip controller. Supporting several different video sources it ties together all these applications to allow the same display to be used for navigation systems, engine displays, environmental control, vehicle entertainment systems, and even backup cameras. The on-chip SDRAM interface provides the depth and cost-effective performance needed for displays up to WXGA (Wide Extended Graphics Array) resolution which is an aspect ratio of 1280 x 800. MirrorMate’s resolution only needs to be up to 400x240.  The size of the controller chip itself is no more than just over an inch2, and the –40 to +85 degree temperature range makes this usable for a variety of harsh environment applications.

If a single microcontroller can perform the task at hand while also controlling the embedded system for interfacing with the display, this would probably be the most cost-effective solution. Most people use a TFT module which already houses the VCOM, gamma correction, and TFT transistor drivers. As a result, the interface to the module is TTL, CMOS, or Low Voltage Differential Signaling (LVDS). 

This is a fall back decision made by the MirrorMate Team to see if the TFT design tasks  are capable of being done in a reasonable amount of time, looking at chips strictly with display design solutions. These would be more of the higher-end, 32-bit, RISC-type processor architectures with streamlined peripherals and resources that handle both display-oriented and non-display-oriented functions such as communications, sensor interfacing.

Not every processor needs to have a dedicated TFT interface to make it a viable candidate. The TI TMS470R1B1MPGEA for one is a RISC-based 60 MHz ARM7 processor that can easily interface to a majority of TFT modules that are driven via a digital interface. While some modules need constant refreshing, others can be loaded with display data and generate all the timing and display data movement internally unburdening the host CPU. The CPU must be fast enough to keep up with any animations or video if this is the case.

4.0 Hardware and Software Design Details

4.1 Packaging and Physical Design Considerations

The MirrorMate prototype is built into an existing automotive rearview mirror with typical dimensions. Any electronic components present in the mirror are removed and replaced by MirrorMate components. The mirror enclosure was not significantly modified externally to ensure an attractive finish, as well as proper fitment in the vehicle.  MirrorMate features standard automotive rearview mirror mounting locations and hardware to ensure compatibility with any vehicle. MirrorMate is a self-contained device to simplify the installation process and ensure ease of use. All components must fit within the existing mirror's enclosure. This places many design constraints on the electronic components. A printed circuit board is designed to which it fits entirely inside the mirror behind the glass, and utilizes as many of the original mounting locations inside the mirror as possible. Due to high temperatures and environmental extremes inside a vehicle, components have been selected that are rated for automotive use, or are designed for high temperatures and harsh environments.

MirrorMate features a color graphics LCD to convey information to the driver and this must be integrated behind the mirror glass. The LCD is a 2.6" display as this was determined to be the largest display to fit properly behind the mirror glass. A 2.6" display is also a common size and readily available. The display is located as far to the driver's side of the mirror as possible. This is to ensure the information is easily conveyed to the driver while still allowing full use of the rearview mirror. The display is mounted behind the mirror glass using custom brackets.

Figure 4-1 LCD Location

MirrorMate's infrared receivers are located in a low profile housing mounted to the bottom of the mirror. This housing is unobtrusive and transparent to the driver. This is similar to many existing BMW mirrors. Within the infrared housing, 4 directional 'blinders' are utilized so that MirrorMate can determine from which direction the signal is detected. The infrared detectors are connected to the PCB via wires.

Figure 4-2 BMW rearview mirror with IR

Image reprinted courtesy of BMW

MirrorMate features PAN communication (Bluetooth) so that the number of physical wires required to connect MirrorMate to the vehicle are minimal. Only two wires are necessary to connect MirrorMate to the vehicle's 12 VDC charging system. This is to ensure simplicity in installation for the end user. These wires exit the back of the mirror and can be neatly routed inside the vehicle's head liner. Connectivity to MirrorMate's peripherals (smart phones, proximity sensing, and OBDII readers) within the vehicle is accomplished via Bluetooth to ensure ease of installation and future expandability. The Bluetooth antenna is built into the module so that no external antennas are necessary.

4.2 MirrorMate System Overview

Figure 4-3 MirrorMate System Overview

The image below illustrates some information that MirrorMate conveys to the driver.

Figure 4-4 MirrorMate

4.3 Microprocessor

# The microprocessor featured in MirrorMate is a PIC microcontroller from Microchip. The Pic18F architecture is utilized as these devices feature high speed CPUs and many advanced peripherals necessary for MirrorMate. More specifically the PIC18F26K22 device is at the heart of MirrorMate. This microprocessor features two UARTs. Two UARTs are necessary as one is utilized to communicate with the Bluetooth module and the other is used to send video data to the smart LCD module. Onboard IrDA encoding/decoding is featured on this chip and is utilized to detect the 14Hz signal from the Opticom beacon. The PIC18F device also features a 4 channel DMA and a parallel (PMP) port. If a 'smart' serial interface LCD is unavailable or infeasible, an LCD display may require interfacing to the microcontroller. This may be accomplished directly with the microcontroller or with an external graphics controller device. Both of these methods require the use of DMA channels and PMP ports. The TQFP package is implemented as soldering of the TQFP is significantly easier than QFN devices.

# The figure below details some of the most important feature of the PIC18F microcontroller.

| PIC18F26K22 Key Features |  |
| --- | --- |
| Feature | Value |
| Max CPU speed | 64 MHz |
| Internal Oscillator | 16 MHz |
| Program Memory | 64 KB |
| Ram | 16 KB |
| Operating Voltage | 2.3V - 5.5V |
| UART (featuring IrDA, RS232, SPI, I2C) | 2 |
| High current sink/source from all I/O pins | 18mA |
| Packages available | QFN, PDIP, SOIC |

Figure 4-5 PIC18F26K22 Key Features

4.4 Power Supply

MirrorMate contains many sensitive electronic components which have very specific power requirements. Clean, regulated 3.3VDC is specifically required by the LCD display, microcontroller, and Bluetooth module. The infrared receivers have a wide voltage range and operates at 3.3V. The remaining passive components and status LED's are also be powered by the 3.3V supply. Therefore only 3.3V is needed internally by MirrorMate. Since every component in MirrorMate is utilizing the 3.3V rail, significant current is required from the power supply. An estimate of current requirements is detailed below:

| Component | Estimated Current Requirement |
| --- | --- |
| Microcontroller | 10mA at 80mHz |
| IR receivers (4) | 4 X 3mA = 12mA |
| IR diodes and filters | 10mA |
| LCD | 90mA |
| Bluetooth Module | 100mA (transmit) |
| TOTAL: | 222mA |

Table 4-6 MirrorMate Current Requirements

The estimated current required of the 3.3V power supply is 222mA. However, a margin of safety is included into the power supply design to ensure ample power is available if additional features are added in the development phase. A LM1085 low drop out regulator from Texas Instruments is at the heart of the power supply. This device is capable of supplying 3A of current at 3.3V with the appropriate heat sink attached. This device was chosen because it is simple to implement and provides extremely stable power. The LM1085 does not require many external components in contrast to small switching power supplies which require external inductors or transformers and create a noisy environment that must be filtered out. This linear regulator contains many safety features that are useful to MirrorMate's design. The LM1085 device features internal current limiting, power dissipation, and thermal overload protection. This ensures that the failure of the power supply is an extremely rare event. The LM1085 has a large voltage input range (4.8V to 27V). This allows for flexibility and stability when installed in the vehicle as the vehicles charging system is able to fluctuate without damaging MirrorMate. Lastly, the specification sheet for the LM1085 advertises that the device is applicable to microprocessor supply, which is how the device is applied in MirrorMate's case.

Design of the power supply is shown in Figure 4-7. A reverse polarity protection diode is included in the design as the LM1085 does not provide any protection for reverse polarity. A 100µF 25V automotive rated capacitor is utilized to dampen any significant changes in voltage from the vehicles charging system. The LM1085 requires two 10µF capacitors which are placed in close proximity to the regulator on the PCB.

Figure 4-7 MirrorMate Power Supply

4.5 Display Technologies and Misc. Interfacing

The following section is a discussion of the factors necessary to create a proper interface between the microcontroller and the visual display system in the MirrorMate.  This section covers display function goals, required display technology and comparisons.

4.5.1 Display Function Goals

The most crucial task on the MirrorMate Team’s agenda is being able to provide a visual display that conveys several different functionalities of the MirrorMate.  In order to accomplish this, the MirrorMate Team needs to choose the right configuration for interfacing an LCD module that works easily with the microcontroller.

The MirrorMate Team needs to display 5 different standard automotive conditions in the rearview mirror.  The first function is a notification that displays a certain color depending on the corresponding reduced speed zone. Situations like an emergency vehicle approaching, entering a construction or school zone or a night bicyclist nearby would classify as moments where the MirrorMate would display a notification.  The second function is a notification to display the reduced speed in the reduced speed zone. The third notification is to display the interface between the GPS and turn by turn system from the mobile device to LCD via Bluetooth.  The last two functions need to display Cardinal direction based on which way the front of the vehicle is pointed towards, and the current temperature outside of the vehicle.

4.5.2 LCD Technology

With display technology becoming more advanced, microcontrollers with dedicated controller chips, embedded modules, and faster more streamlined processor architectures are needed.  8-bit microcontrollers are low cost and can easily handle 7 or 14 segment LED or LCD displays, but the display the MirrorMate Team decided to go with a serial thin film transistor liquid crystal display (serial TFT-LCD) as shown in Figure 4-8. The MirrorMate Team has chosen this type of LCD for the very the reason that its capabilities meet the standards that allow it to function in a way that’s more efficient and fairly cost effective.  Also when comes to user interfaces in this modern day, nowadays they are expected to be in full color, optimal visibility, brightly backlit, touch sensitive, and highly reliable compared to LCDs that only display characters and visually hard to see without backlight especially during the day.

The MirrorMate Team’s TFT LCD is an ezLCD-301 is 2.6” as shown on schematic in Figure 4-9 16 bit color touch screen with a resolution of 400 x 240.  It contains an LED backlight with 180 nit brightness.  The module is extremely low power drawing less 100mA and operates at a voltage of 3.3V.   It is a smart serial LCD module meaning that it contains its very own microprocessor and controller chip built into it already. So there is less difficulty in attempting to interface the microcontroller with the LCD.  The LCD establishes communication when it is connected to microcontroller’s serial UART (Universal Asynchronous Receiver/Transmitter) port and by using programming commands in ASCII sends RS232 serial data to LCD in order to interpret and display what is necessary.

Figure 4-8 TFT Color LCD

Image reprinted courtesy of EarthLCD

Figure 4-9 TFT Color LCD schematic

Image reprinted courtesy of EarthLCD

Figure 4-10 shows how this type of display uses transistors for every single pixel. Electrical current is controlled to make every pixel addressable by an electronic two-dimensional control matrix.  The advantage of a TFT screen is that the display is fast enough for video display; it provides a brighter illumination and shows a smoother color palette. Most low-cost displays use an amorphous silicon crystal layer put onto glass through a plasma-enhanced chemical vapor deposition. Figure 4-11 shows a breakdown of a TFT screen where polarized light is passing through the liquid crystal display cells. TFT screens use better diffusers, polarizers, and better light source, like LED-based backlighting to make the display more vivid, instead of CCFL (Cold Cathode Florescent Lighting) bulbs which like LED’s can evenly distribute light,  but require a higher voltage inverter to power it.

Figure 4-10 Pixel Description

Image reprinted courtesy of Digikey

Gamma corrected drive voltage passing through each transistor. Each pixel has a red, green, and blue picture element.  The intensity of each color determines the resulting bit resolution of each color. 18-bit interfaces consist of 6 bits of each color, while 24 bit interfaces use 8 bits per color.

Figure 4-11 Polarized Light

Image reprinted courtesy of Digikey

The figure above explains polarized light passing through liquid crystal cell for a more vivid display.

4.5.3 Temperature Sensor

MirrorMate utilizes a MCP9701 thermistor. This Linear Active Thermistor™ IC uses an internal diode to measure temperatures that provides a change in voltage based on the relative ambient temperature from -40°C to 150°C. The voltage output pin (VOUT) can be directly connected to the ADC input of a microcontroller. The MCP9701 temperature coefficients are scaled to provide a 1°C/bit resolution for an 8-bit ADC The change in voltage is scaled to a temperature coefficient of 10.0 mV/°C (typical) for the MCP9701. This linear scale is described in the first-order transfer function which is shown in Figure 4.12 is used to calculate the temperature.

VOUT = TC • TA + V0°C

TA = Ambient Temperature

VOUT = Sensor Output Voltage

V0°C = Sensor Output Voltage at 0°C

TC = Temperature Coefficient

Figure 4-12 Temperature Sensor Transfer Function

4.5.4 Compass

The MirrorMate team chose the MAG3110 digital magnetometer to provide the cardinal directions that is located inside the rear view mirror. The main features include

- I2C digital output interface

- 1.95V to 3.6V Supply Voltage (VDD)

- Sensitivity of 0.10 μT

- 3-axis magnetometer

The MirrorMate team is using this digital compass because it’s inexpensive and a breakout board is provided. The breakout board allows easy integration into the rear view mirror. Without the breakout board, the MirrorMate team would have needed to solder a 2mm x 2mm device and calibrate the digital compass based on orientation on the final PCB. The block diagram is shown in Figure 4-13.

Figure 4-13 Compass Module Block Diagram

The digital compass is interfaced with the PIC18 through a software coded I2C interface. The PIC18 microcontroller used in MirrorMate only provides two UART ports. The first UART connection is used for the HC-05 Bluetooth module, and the second is used for the EzLCD. It was not until after the PCB was designed and printed before the MirrorMate team realized the PIC18’s shortcomings. Although a slight setback, the MirrorMate team is using two I/O pins and a software I2C interface to communicate with the digital compass. The two pins used on the PIC18 are RA0 and RA1.

If the PIC18 needs to update the LCD on the rear view mirror, the microcontroller will communicate with the digital compass to get the current cardinal direction. The software I2C begins by configuring both register 1 and register 2. The digital compass needs to be set into continuous mode, which allows for continuous poling of the current cardinal direction

Once both registers are configured, the firmware on the PIC18 begins to read the data on the compass. The data is read from six different registers that represent the low and high byte for the x, y, and z direction. Each must be poled in order for accurate data to be returned. The compass will be positioned inside the rear view mirror horizontally. Laying the digital compass horizontally allows the firmware to only use the x and y values returned to calculate which way the mirror is pointed.

4.6 Infrared Receiver

MirrorMate features an advanced infrared receiver module designed to distinguish long distance IR signals. The IR module receives and interprets two different types of signals, Opticom and reduced speed zone signals. Both of these signals are broadcast at the 950nm wavelength of the IR spectrum. Due to the vast differences between the Opticom signal and the reduced speed zone signal, MirrorMate’s IR receiver module contains two distinct portions to detect the differing signals. This system is designed as follows;

4.6.1 Opticom

The signal generated by the Opticom beacon is a 14Hz pulse width modulated signal. In practice the Opticom system encodes a vehicle identification number onto the traffic light preemption signal. This is to prevent unauthorized preemption by nefarious devices. MirrorMate does not decode this signal for two reasons. The first reason is that the authentication codes are not published by the city as this would negate the benefits of authentication. Even if the codes were published it would decrease ease of use as MirrorMate would have to be updated on a case-by-case basis to authenticate emergency vehicles. The second reason is that decoding the authentication codes would increase the complexity of hardware and firmware design. The receiver module looks for any IR signal at 14Hz, with appropriate hysteresis and noise rejection established in microcontroller firmware. If the 14Hz signal is detected the microcontroller triggers the emergency vehicle notification to the driver.

To detect this signal, a system of phototransistors optimized for the 950nm portion of the IR spectrum is utilized. Distinguishing this signal is primarily accomplished via firmware, though input to the microcontroller is optimized somewhat via an amplifier and Schmitt trigger. This is to eliminate as much undesired characteristics of the signal as possible without utilizing the processor. The Schmitt trigger is utilizes to eliminate as much unwanted interference as possible and to implement some simple filtering characteristics. The receiver was designed to utilize commonly available parts. The topology and characteristics of the receiver are shown in Figure 4-14.

Figure 4-14 IR Filter

The output of the filter is connected to wired and/or logic utilizing diodes so that direction can be determined. Only one processor interrupt is utilized for the entire IR receiver. The output of the wired and/or is connected to the I/O pins of the microcontroller. The processor is configured to interrupt when the filters pass a ‘high’. The microcontroller programmatically determines if the signal is nonsense or the correct Opticom signal. This presents a disadvantage as the processor may be continually interrupted, however the clock speed of the PIC18F26K22 is 64MHz so the interrupt is a non-issue for usability and processor utilization. Additionally, the implementation of the Schmitt trigger is designed to limit spurious processor interruption.

4.6.2 Reduced Speed Zone Detection

Alternatively, the reduced speed zone beacons broadcast via commercially accepted IrDA methods. More specifically the reduced speed zone signal is broadcasted at 38 kHz. A speed and zone type signal is encoded onto the 38 kHz carrier. The signal is encoded following best practices for the RC-5 remote control protocol. It should be noted that MirrorMate does not use any known remote codes to avoid any false triggers by inadvertent remote signals or nefarious devices. The receiver module does utilize 4 TSOP32338 IR receiver devices from Vishay. These devices automatically decode the speed and zone information from the 38 kHz carrier. This method of communication was chosen to simply MirrorMate’s design. If photodiodes were utilized for this portion of signal detection, either a discrete signal decoder would be required, or processor intensive firmware would be needed. Also, the TSOP32338 devices have a proven track record for reliability and noise rejection.

The information sent to MirrorMate is sent in one byte segments. The first four bits are used to determine zone type and the second four bits are used to determine appropriate speed through the zone. The correlation between the byte of data and driver alerts is detailed as follows in the figure 4-15.

| First Encoded Character | Zone Type | Driver Alert |  | Second Encoded Character | Zone Speed (MPH) |
| --- | --- | --- | --- | --- | --- |
| 0 | School Zone | Flashing yellow “School Zone” with speed limit and directional arrow |  | 0 | 1 |
| 1 | Construction Zone | Flashing Orange “Construction Zone” with speed limit and directional arrow |  | 1 | 2 |
| 2 | Accident Scene | Solid yellow “Hazard, drive with caution” with speed limit and directional arrow |  | 2 | 3 |
| 3 | Special Events | Solid Blue “Caution” with speed limit and directional arrow |  | 3 | 4 |
| 4 | Not utilized |  |  | 4 | 5 |
| 5 | Not utilized |  |  | 5 | 10 |
| 6 | Not utilized |  |  | 6 | 15 |
| 7 | Not utilized |  |  | 7 | 20 |
| 8 | Not utilized |  |  | 8 | 25 |
| 9 | Not utilized |  |  | 9 | 30 |
| A | Not utilized |  |  | A | 35 |
| B | Not utilized |  |  | B | 40 |
| C | Not utilized |  |  | C | 45 |
| D | Not utilized |  |  | D | 50 |
| E | Not utilized |  |  | E | 55 |
| F | Not utilized |  |  | F | 60 |

Figure 4-15 Reduced Speed Zone Data Byte

4.6.3 IR Receiver Specifics

As discussed in the ‘physical design considerations ‘section, the IR receivers are located in a module at the bottom of the mirror. This module is made of optical plastic designed to filter out most light that is not in the infrared spectrum. Opaque plastic blinders are installed in the module so that 4 different directions (front, back, left, right) can be discriminated by the microcontroller. Each of the 4 sections in this module contains a photodiode for Opticom detection and a TSOP32338 device for speed zone detection. The microcontroller connects to each sensor and determines where the signal emanates from with respect to the vehicle.

4.7 Infrared Beacon

The MirrorMate system requires a beacon to be installed at any reduced speed zones such as school zones or construction zones. The beacon is configurable for different situation and encodes this information into a signal. MirrorMate decodes this information and informs the driver. The diagram below serves as an overview to the beacon.

Figure 4-16 IR Beacon Overview

4.7.1 IR Beacon Physical Characteristics

Physically, the device is a small rectangular plastic enclosure with 50 IR emitters. The device mounting points are on the bottom of the unit for a tripod or construction barricade. Additional mounting points are designed into the back of the beacon so that the device can be permanently mounted on a post at the reduced speed location. Figure 4-17 illustrates a 3D model of the unit mounted on a post.

Figure 4-17 IR Beacon 3D Model

The side of the unit features the required configuration switches. Two seven segment displays can be seen from the front of the unit and display the current configuration. Seven segment displays were chosen as they are easy to interface, inexpensive, and simple to create firmware for. This design allows the end user to easily re-configure the unit.

4.7.2 IR Beacon Optical Characteristics

The reduced speed zone beacon includes an array of 50 LED emitters. Two different types of emitters were chosen. A 10° light pattern emitter was chosen for its long range characteristics. A 30° light pattern emitter was chosen to broaden the emission pattern. These emitters are used together (25 each) for optimal transmission distance. The emitter array's primary purpose is to provide a reliable broadcast pattern for MirrorMate. The combination of emitters provide excellent transmission distance while still providing a broad enough pattern to ensure communicate with vehicles close in proximity to the beacon. The Osram Corporation manufactures many IR emitters that are designed specifically for long range communication. Osram's SFH4547 high output emitter has been chosen as the broad emission pattern LED as it is specifically advertized as applicable to traffic preemption systems. This device also features exceptional output power. Vishay's TSAL6100 was chosen for the long range, narrow emission pattern LED. Another advantage of using a large array of high power emitters is that this design ensures reliable operation of the system without using lenses or optics which increase design complexity and cost. The array of emitters establishes long range communication while keeping costs down. Low costs are an attractive feature when organizations begin to implement new devices.

4.7.3 Powering the IR Beacon

The reduced speed zone beacon requires significantly more power than typical electronics as the device features an array of high power IR emitters which have high current requirements. The beacon has an internal 9V battery for emergency use and for configuration mode. Operation time of the beacon in transmit mode when utilizing the internal 9V battery is very short. External power is necessary for long run times of the beacon.

The power supply inside the beacon features a high current 5V regulator, specifically the LM1084 LDO regulator from TI. This regulator is capable of supplying up to 5A of current with the appropriate heat sink. The regulator powers all of the electronic components inside the beacon including the IR emitters. Multiple regulators are utilized to power the emitter array as the current requirement exceeds 5A. Each regulator supplies a specific bank of emitters to avoid linking the output from the regulators together.

This regulator specifies the minimum input voltage must be 1.5V more than the output voltage and the maximum input voltage must be less than 25V. Therefore the input voltage of the beacon is 7.5V (considering reverse protection diode) to 25V. This method of power conversion was chosen because the regulator is relatively inexpensive, these regulators have a proven track record for clean power and reliability, the power supply takes up minimum board space, and it is easy to implement.

The beacon features an external interconnect so that a power source can be connected.  Due to the beacons wide input voltage range it can be powered by both 12VDC and 24VDC systems. This versatility allows the beacon to be powered by a myriad of sources. These two voltages are present in any construction equipment or vehicles. Therefore if it is feasible the beacon can be powered by any stationary equipment already present at the construction zone. It was possible to power the beacon off of a typical 12V lead acid battery in the form of a car battery or lantern battery. These types of batteries are also rechargeable. If the beacon is mounted to a construction zone barricade, solar power is also an option. The solar cell could charge a lead acid battery which the beacon would be powered. It would also be possible to power the beacon using 'main' 120VAC utilizing a typical (though high current) step down transformer in the form of a 'wall wart'. This could be connected directly the power connector on the beacon.

4.7.4 IR Beacon Electrical and Firmware Design

The reduced speed zone beacon contains a PIC16F883 microcontroller from Microchip at the heart of the design. The microcontroller is responsible for generating the encoded IR broadcast signal. This signal is generated programmatically based on some parameters. The signal is changed based on configuration discussed previously. The buttons are connected to I/O pins on the microcontroller that trigger interrupts to modify the settings stored in the chip. Settings are stored in the on-chip EEPROM non-volatile memory so that configuration remains even if power is removed from the beacon.

The microcontroller generates a 38 kHz carrier signal with information encoded. This is established using the PIC16F883's on board PWM module. The module is configured programmatically for 38 kHz carrier signal. The PWM module is enabled/disabled at the appropriate times to encode the signal. The signal is encoded using a slightly modified RC-5 protocol which incorporates some aspects of the NEC remote protocol. Also, the RC-5 protocol requires a 36 kHz carrier, and MirrorMate utilizes a 38 kHz carrier. The reason for deviating from the protocol slightly is to eliminate false triggers with the MirrorMate system. No commercial remote control is able to generate a signal that can trigger MirrorMate. Alternatively, the reduced speed zone beacon is unable to trigger commercial devices that utilize IR remote controls.

The RC-5 protocol transmits two start bits followed by an 8 bit address, then a 6 bit command.

Figure 4-18 RC-5 Protocol

The bits are modulated using a form of Manchester coding and are determined by the location of an 889µs modulated pulse. Each bit requires 1778µs to transmit and if the first 889µs consists of a pulse then the bit is a zero. If the second 889µs of the bit consists of a pulse then the bit is a one. This method of modulation is illustrated in the image below.

Figure 4-19 Manchester Coding

The reduced speed zone beacon transmits the bits in the same way as RC-5, (Manchester coding) however there is no address byte. MirrorMate only requires one byte of information to be transmitted where as RC-5 transmits two bytes. To further differentiate the transmitted signal from the RC-5 protocol, the beacon transmits a 4ms leading modulated pulse instead of the two start bits. This leading pulse is similar to the NEC protocol; however the pulse is a different length. The total time required to transmit a command using this method is 28ms. This signal is repeated indefinitely by the beacon with no pulses transmitted for 12ms between commands. The end result of this encoding method is 'security through obscurity' as no device currently transmits information in this manner. A full transmitted command is illustrated in Figure 4-20.

Figure 4-20 MirrorMate IR Command

As discussed previously, the IR beacon emits infrared at the 950nm wavelength. The unit contains an array of high power emitters (up to 1A of forward current per emitter). It is estimated that the beacon contains up to 75 emitters. To drive these emitters, a signal amplifier is used. The amplifier consists of a MOSFET driver chip (Microchip's MCP1407) and a power MOSFET capable of switching at the required speed.

The power MOSFET is an IRFZ44V series part from international rectifier. This part features a continuous drain current of 55A and pulsed drain current of 220A. The power dissipation rating of this part is 115W with the appropriate heat sink. The TO-220 package utilizes as many heat sink options are available. Power dissipation calculations result in 41W of power dissipation at 50A of forward current and 92W at 75A of forward current (assuming Vgs= 12V). This is well within the parts rated conditions. When switching frequency is taken into consideration, the part is required to switch cleanly at 38 kHz. The period of a 38 kHz wave is 26µs therefore the MOSFET's turn-on and turn-off delay times fall well below 26µs. The IRFZ44V's turn-on and turn-off times are 13ns and 40ns respectively. This part switches quickly enough to establish a clean 38 kHz wave form. These specs illustrate that the IRFZ44V is an ideal part for this application.

The MOSFET driver creates a necessarily high current signal from a low level signal generated by the microcontroller. The high current signal is used to overcome the capacitive load of the MOSFET gate. This is to ensure that the gate of the part is switched on and off extremely quickly to avoid operating the MOSFET within its linear region. If the MOSFET is operated in the linear region for extended periods the part could overheat and fail due to high levels of power dissipation. Capacitors are utilized by the MOSFET driver to generate the high instantaneous currents to switch the MOSFET. These capacitors are specified in the datasheet and are located close to the driver on the PCB. The MCP1407 device is capable of switching much faster than the IRZF44V so the rise and fall time of the driver can be neglected. An additional advantage of using a MOSFET driver is that the driver's output is 'push-pull' which means that no pull down resistors or special considerations are necessary. The design of this amplifier is illustrated in Figure 4-21. For clarity, only 20 emitters are shown.

Figure 4-21 LED Emitter Amplifier Design

As seen in Figure 4-21 the LED current is controlled by resistors. Each LED has its own resistor as different emitter types are employed in the beacon. Each type of emitter has specific current requirements. Also, due to slight variations of LED forward voltage from the manufacturing process it is best to control LED current individually. If LED current was not controlled individually the manufacturing variations could cause a set of LED's that share the same resistor to fail. The LED's are load balanced, receiving power from different regulators. This ensures that no regulator is overloaded.

4.8 Bluetooth Communication

Core Specifications

Bluetooth has 3 core specifications. They are as follows:

- Bluetooth v4.0 with Hallmark Feature

- Bluetooth v3.0 + HS

- Bluetooth v2.1 + EDR

V4.0

Bluetooth v4.0 is the newest and most recent core specification available. It was announced in July 2010. The main features include Ultra-low peak, average and idle mode power consumption, the ability to run on button cell batteries, cost savings, improved range and Multi-vender interoperability. These are all great features but unfortunately, many mobile phones do not come with v4.0. If the MirrorMate device was designed around the v4.0 standard, the hardware would not only be more expensive compared to older versions, but also the mobile phone hardware would be as well. Only newer and pricier mobile phones come with v4.0. Currently, the MirrorMate Team doesn’t have an Android v4.0 Bluetooth capable phone.

V3.0 + HS

Bluetooth v3.0 was announced in April 2009 with the core new features including power optimization, improved security, enhanced power control and lower latency rates. Currently, no MirrorMate Team member owns a Bluetooth v3.0 capable mobile phone. It’s in the best interest of the MirrorMate Team not to spend extra on a phone for the purpose of using v3.0.

V2.1 + EDR

Although Bluetooth V2.1 is two generations old, it’s still widely used. One of the MirrorMate Team members owns a Motorola phone, which supports Bluetooth V2.1. The Bluetooth V2.1 cores enhancements include lower power consumption, improved security and near field communication support. Based on the core specifications and the availability both on the Team member side and throughout the population, V2.1+ EDR is used on MirrorMate.

Architecture

It’s important for the MirrorMate Team to have a competent understanding of the Bluetooth architecture to develop a working product. The figure below outlines the core architecture.

Figure 4-21 Core Architecture

Image reprinted courtesy of Bluetooth.org

The lower three layers consists of the Link Manager Layer, Baseband Layer and Radio Layer. These are grouped together and sometimes referred to as the Bluetooth Controller. Error detection occurs in the L2CAP layer. This feature is enabled in MirrorMate to compensate for any lost undetected errors in the transmitted data.

Profiles and Protocols

Bluetooth Technology offers a wide range of profiles and protocols. A complete list can be referenced here [5].

For communication between the rear view mirror and the mobile device, the MirrorMate Team is planning to use the serial port profile and the generic object profile.

Serial Port Profile

The serial port profile sets up a virtual serial connection between two devices. There are two roles defined in a SPP profile. They’re as follows

- Device A – Forms the connection to another device

- Device B – Waits for a connection from another device.

The interactive rear view mirror acts as Device B and the mobile phone acts as Device A. The profile stack is shown below.

Figure 4-22 Profile Stack

Image reprinted courtesy of Bluetooth.org

Layer 1 and layer 2 of the OSI Bluetooth protocol are the Baseband, LMP and the L2CAP. RFCOMM is the Bluetooth adaptation according to GSM TS 07.10. This protocol provides transport for the serial port emulation. SDP is the service that discovers protocol. The serial port emulation communicates with the Android API to control what is sent and received to the MirrorMate and connected Android device.

Generic Object Exchange Profile

GOEP is used to transfer objects between the MirrorMate and mobile device. The two roles in this profile are Server and Client

- Server – This is the device that provides the object to exchange.

- Client – This is the device that pushes and pulls data from the server.

The server role is filled by the Android device and the client role is the interactive rear view mirror. Objects can be pushed and pulled between the two connected devices. This is the primary reason this profile is considered when building the interface between the MirrorMate and mobile device.

RFCOMM Protocol

The RFCOMM protocol emulates the RS-232 connection. This is used to provide the serial data transfer. In essence, the wireless Bluetooth is the path between the two devices, but the connection is a serial connection. This is beneficial because the MirrorMate Team has more experience with connecting two devices over serial than Bluetooth.

Streaming Video over Bluetooth

One of the original ideas for MirrorMate was to stream and sync the embedded LCD on the mirror with the screen on the mobile device. For example, whatever the user ended up doing on the mobile device would be mirrored on the MirrorMate LCD. This would have significantly lowered the amount of individual programming of the turn by turn directions. The MirrorMate Team wouldn’t have to worry about programming each direction to send over Bluetooth. Unfortunately, there are some limitations with Bluetooth.

One of the main limiting factors was the low throughput of Bluetooth. Bluetooth currently has a protocol called Audio / Video Distribution Transport Protocol but it’s not enough to provide a consistent user experience. There’s a high variability in the strength of the radio signal. A smooth frame rate wouldn’t be possible.

Power Classes

Bluetooth has three power classes. They’re outlined in the figure below:

Figure 4-23 Bluetooth Power Classes

Since the MirrorMate device constantly plugs into the vehicle, power constraints are not going to be considered when choosing the correct power class. What was very important that the MirrorMate Team needed to consider was the operating range for each power class. The figure below outlines the range of each power class.

Figure 4-24 Power Class Ranges

Image reprinted courtesy of Bluetooth.org

If a class 3 Bluetooth module is chosen, extreme range limitations may affect the user experience. Although class 3 Bluetooth modules are the least expensive, the MirrorMate Team felt they didn’t want to take away from the user experience and restrain the user within 1 meter of the MirrorMate. Class 1 Bluetooth modules are a range of up to 100 meters, but costs are dramatically higher. The best module for MirrorMate is a class 2 Bluetooth module. A 10 meter range is more than sufficient while providing an ideal price point.

HC-05 Bluetooth Module

The HC-05 Bluetooth module is a class 1 module with a RS232 serial interface. It includes status LED pins and an onboard antenna. The key features are as follows:

- Fully qualified Class 2 Bluetooth 2.1 + EDR module

- Bluetooth SIG qualified

- UART (SPP or HCI) data connection hardware interfaces

- Onboard embedded Bluetooth stack (no host processor required)

- Supports master and slave mode

- AT command set configurable

The primary reason the MirrorMate Team chose this Bluetooth module was the RS232 interface and module price. The MirrorMate Team determined this device was best for MirrorMate due to the HC-05’s rich feature set and affordable price. The below block diagram is an overview of the HC-05, Bluetooth Module.

Figure 4-25 HC-05 Bluetooth Module

The MirrorMate Team does not use an external antenna.  Utilizing the onboard antenna, the range is not of class 1 operating range but this won’t affect the user experience. The user is not over 100 meters from the rear view mirror.

4.9 Mobile Device Development

Discussion about the overall process of Mobile Device Development including setup, requirements and overall goal of the application MirrorMate is building.

4.9.1 Initial Setup

In order for the MirrorMateTeam to begin developing the Android app, the initial environment needs to be setup. This included installing the Android SDK, the Java SE and eclipse. Installing the Android SDK involved going to developer.android.com/sdk/ and downloading the correct file based on the OS. The MirrorMateTeam used Windows machines, so they installed the zip file. Before completely install the SDK, Java SE needs to be installed, which can be found in the following site.[6] After both the Java SE and SDK were installed correctly, the SDK manager pops up and allows you to select the desired Android version. Based on initial research, the MirrorMateTeam decided to develop based on the latest version of Android, Jelly Bean. Eclipse can be installed through online. After installing Eclipse, an additional plug-in needs to be installed to interface with the Android SDK. The plug-in is called the Android Development Tools ADT.

4.9.2 Interfacing with GPS and Location

There are three ways to find your location through a mobile device. The first way is through Google’s WPS technology. This technology allows you to pinpoint your location through a WiFi connection without a GPS signal. This may not be the most suitable situation for the MirrorMateTeam because it’s going to be attached to a vehicle. The Wi-Fi signal may be in and out of range frequently. The second way the MirrorMateTeam can use location based services is through AGPS. A-GPS triangulates your location using a mobile networks tower. [7] The advantage using this system is that it can find your location quicker. Unfortunately, this relies on an internet connection and may not be as accurate. The MirrorMate Team needs a more accurate way for location. The third way to use location services is through GPS. This is the most accurate measure and does not require internet based services. This is the main reason why the MirrorMate Team decided to use GPS. Furthermore, today’s smart phones come with GPS module. Essentially, Interfacing with the GPS and sending the directions via Bluetooth to the Mirror is going to be one of the main obstacles for mobile development.

4.3.2.1The Google Distance Matrix API

The Google Distance Matrix API is a Google provided service that gives users travel distance and time. This includes a database of destinations and origins. To interface with the Distance Matrix, the java app needs to send a URL to Google with the parameters of the location, this in turn returns the directions.

Certain parameters are required, while others are optional. Each parameter needs to be separated by an ampersand. The required parameters are origins, destinations, and sensor. The origin parameter accepts both latitude/latitude numbers and a string for instructions. If a string address is sent, it is converted to a latitude and longitude before providing the directions. Furthermore, the directions need to be separated by a pipe character. An example is below.

The second required parameter is the destination. The destination parameter also accepts both multiple string addresses and latitude/longitude values. Each values, if passing more than one destination, needs to be separated by the pipe key. Furthermore, coordinates cannot have spaces included. An example is below

The sensor parameter indicates if a GPS sensor is being used in your application. A Boolean value is used.

There are four optional parameters that can be used with the Google Distance Matrix API. They are Mode, Language, Avoid, and Units. Mode is used to specify the mode of transportation. This parameter accepts “Driving”, “Walking”, and “bicycling”. The language parameter is used to choose the language the directions are returned. The full list of supported languages can be found a the following location. [8] Avoid parameter is can be used if a user wants to avoid a specific location in the route. The two accepted parameters are “Tolls” and “Highways” The last parameter units can be used to specify the units returned.

The output from the Google Distance Matrix is either JSON or XML. Google strongly recommends using JSON as the output. As a result, the MirrorMate Team is going to use that. An example output can be seen below.

http://maps.googleapis.com/maps/api/distancematrix/json?origins=Vancouver+BC|Seattle&destinations=San+Francisco|Victoria+BC&mode=bicycling&language=fr-FR&sensor=false

Status codes are also returned which is helpful for the MirrorMate Team debug any issues they have during testing. The status code returns 5 results which are below

- OK indicates the response contains a valid result.

- INVALID_REQUEST indicates that the provided request was invalid.

- MAX_ELEMENTS_EXCEEDED indicates that the product of origins and destinations exceeds the per-query limit.

- OVER_QUERY_LIMIT indicates the service has received too many requests from your application within the allowed time period.

- REQUEST_DENIED indicates that the service denied use of the Distance Matrix service by your application.

- UNKNOWN_ERROR indicates a Distance Matrix request could not be processed due to a server error. The request may succeed if you try again.

Google Maps allows you to interface with their services through a wide variety of APIs. The MirrorMate Team plans to incorporate the maps technology to provide the turn by turn navigation. The MirrorMate Java application needs to take the turn by turn directions and transmit them via Bluetooth to the rear view mirror.

4.3.2.2The Google Maps JavaScript API

To Interface with Google Maps, the JavaScript API needs to be used. Before the MirrorMate Team can start using this, an API key needs to be obtained. Google requires all mobile applications to obtain an API key to monitor usage and contact the user if need be. According to usage limits defined in the documentation [9] the MirrorMateTeam cannot exceed 25 000 page loads. Since the MirrorMate Team is using a java mobile app, the java code must call the JavaScript using a Script Engine [10]. The ScriptEngine allows a java application to embed JavaScript code.

4.3.2.3Google Maps Android API - External Library

To use the Maps External Library, the following needs to be incorporated in the MirrorMate application:

- Setup a new Android project

- Setup an Android Virtual Device

- Add a uses-library element

- Use the Maps classes

- Integrate the Maps API Key

- Sign the MirrorMate application

Setup a new Android project

The MirrorMate Team is using Eclipse with the ADT plug-in for developing. To setup a Map project in Eclipse, right click the project and choose properties and select a build target. “Google APIs” but be chosen here as the build target

Setup an Android Virtual Device

Setting up the AVD is explained in the Initial Setup section outlined in 4.3.1

Add a uses-library element

The Maps library must be referenced first in the code. One way to reference maps is by using XML. An example is below

When the “uses-library” is referenced in MirrorMate, the build tools link against the Maps external library. Also, it checks that the library is available on the Android device before installing

Use the Maps classes

The primary class used to incorporate Maps is the MapView class, which is a subclass of ViewGroup. The MapView class is responsible for displaying the data from the Google Maps service. It also helps with the interaction between the services. In essence, the MirrorMate Android app has a layout that extends the MapActivity class that includes the MapView.

Integrate the Maps API Key

To receive the Maps API Key, the MirrorMate Team needed to register for it. Setup has two main parts. The first part is registering the MD5 fingerprint of the certificate that’s used to sign the MirrorMate application. Once registered, the Maps API is provided. The second part is to reference the Maps API key in MirrorMate’s MapsView. This can be done either through XML or instantiated.

Sign the MirrorMate application

Both the certificate used to sign the application and the Maps API key must match. One possible solution is to only sign the application using the debug certificate. If the MirrorMate Team decides to sign the application for public release on the Android Play Store, then the process takes a lot more time.

4.3.2.4 Sending the directions via Bluetooth

The MirrorMate Team can generate the full directions via the Distance Matrix API, but sending the turn by turn directions when the user is at that point, may be a little bit harder. The app needed to compile the directions received by Google first. Based on the location the user is, and then sends the next direction. The application checks the location of the mirror based on GPS coordinates. Once on route and reach a specific turn for example, the mirror then sends the next direction to reach the destination.

4.3.2.5 Android Bluetooth API and Connectivity

The MirrorMate Team plans to incorporate Bluetooth technology to send data to the MirrorMate device. Fortunately, Android supports the Bluetooth stack. With the available Bluetooth APIs, the MirrorMate mobile app can accomplish the following:

- Scan for other Bluetooth devices

- Query the local Bluetooth adapter for paired Bluetooth devices

- Establish RFCOMM channels

- Connect to other devices through service discovery

- Transfer data to and from other devices

- Manage multiple connections

From the mobile application connectivity standpoint, the first step is to check that Bluetooth is supported on the current android device the application is running on. This can be done through the “getDefaultAdapter()” method. If the device supports Bluetooth, Bluetooth can then be enabled by the “ACTION_REQUEST_ENABLE” action Intent. The MirrorMate application incorporates enabling Bluetooth if disabled. A dialog box pops up on the Android phone informing the user the application is requesting to enable Bluetooth.

The MirrorMate application needs to search for the MirrorMate device. Bluetooth devices have three states; usually referred to discovering, inquiring or scanning. The MirrorMate device is set to discovering mode before being paired. Once in discovering mode, the Bluetooth capable mobile device with the MirrorMate application installed finds the MirrorMate. The MirrorMate device sends the phone the MAC address and device name which can be used to pair the device.

When the MirrorMate connects with the mobile device for the first time, a paring request needs to be setup with the user. To pair the two devices, the two devices need to authenticate through a shared link key. This allows an encrypted connection between the two devices. After the encrypted connection is setup, the two devices are allowed to send data to each other. A popup prompts the user before pairing. The user needs to accept in order to pair with the rear view mirror.

When the MirrorMate and Bluetooth capable mobile phone are paired, one of the two devices needs to act as the server. This needs to happen because the server socket needs to listen for incoming connection requests. If there’s a connection request, the server client provides a connected “BluetoothSocket”. The basic steps needed to setup a server socket are outlined below (http://developer.android.com/guide/topics/connectivity/bluetooth.html):

- Get a BluetoothServerSocket by calling the listenUsingRfcommWithServiceRecord(String, UUID).

The string is an identifiable name of your service, which the system automatically writes to a new Service Discovery Protocol (SDP) database entry on the device (the name is arbitrary and can simply be your application name). The UUID is also included in the SDP entry and is the basis for the connection agreement with the client device. That is, when the client attempts to connect with this device, it carries a UUID that uniquely identifies the service with which it wants to connect. These UUIDs must match in order for the connection to be accepted (in the next step).

- Start listening for connection requests by calling accept().

This is a blocking call. It returns when either a connection has been accepted or an exception has occurred. A connection is accepted only when a remote device has sent a connection request with a UUID matching the one registered with this listening server socket. When successful, accept() it returns a connected BluetoothSocket.

- Unless you want to accept additional connections, call close().

This releases the server socket and all its resources, but does not close the connected BluetoothSocket that's been returned by accept(). Unlike TCP/IP, RFCOMM only allows one connected client per channel at a time, so in most cases it makes sense to call close() on the BluetoothServerSocket immediately after accepting a connected socket.

Wi-Fi Direct

Wi-Fi Direct is very similar to Bluetooth as to where you don’t need any additional hardware. As of Android 4.0, Wi-Fi Direct is supported. Unfortunately, from a mobile phone hardware perspective, Most of today’s devices do not support Wi-Fi Direct. Because of this, the MirrorMate Team decided not to use this wireless technology. Bluetooth capable mobile phones are far more abundant and less expensive as well.

Animation and Graphics

The MirrorMate Team has limited graphic experience. The Team works in Photoshop if necessary to create attractive graphics. Furthermore, fellow colleagues are asked for help for more complex animations or graphics.

4.3.2.6 MirrorMate App Resources

In order for the MirrorMate app to run smoothly, good coding practices need to be incorporated when writing the app. The initial goal for this application was not to be integration for all mobile devices such as tablets and mobile phones. The initial goal was to optimize the application to work on one mobile device available to the MirrorMate Team. With time permitted, the MirrorMate Team had moved toward compatibility with many different devices with different screen sizes and pixel densities. App Resources can be broken down into 5 different sections outlined below:

- Providing Resources

- Accessing Resources

- Handling Runtime Changes

- Localization

- Resource types

Each of these subsections is very important to understand when the MirrorMate Team begins developing. Not fully understanding these subsections can lead to resource errors, inefficient code, or a slow to respond app for the end user.

Providing Resources

Resources used in the MirrorMate app are set aside from the main code. For example, image links and strings are referenced in the code but stored in an external resource. This allows for easier maintainability in the future, especially when debugging. The below table outlines the directories supported inside the [res/] directory. The MirrorMate app incorporated the directories below to maximize scalability. [11]

.

| Directory | Resource Type |
| --- | --- |
| animator/ | XML files that define property animations. |
| anim/ | XML files that define tween animations. (Property animations can also be saved in this directory, but the animator/ directory is preferred for property animations to distinguish between the two types.) |
| color/ | XML files that define a state list of colors. See Color State List Resource |
| drawable/ | Bitmap files (.png, .9.png, .jpg, .gif) or XML files that are compiled into the following drawable resource subtypes: - Bitmap files - Nine-Patches (re-sizable bitmaps) - State lists - Shapes - Animation drawables - Other drawables See Drawable Resources. |
| layout/ | XML files that define a user interface layout. See Layout Resource. |
| menu/ | XML files that define application menus, such as an Options Menu, Context Menu, or Sub Menu. See Menu Resource. |
| raw/ | Arbitrary files to save in their raw form. To open these resources with a raw InputStream, call Resources.openRawResource() with the resource ID, which is R.raw.filename. However, if you need access to original file names and file hierarchy, you might consider saving some resources in the assets/ directory (instead of res/raw/). Files in assets/ are not given a resource ID, so you can read them only using AssetManager. |
| values/ | XML files that contain simple values, such as strings, integers, and colors. Whereas XML resource files in other res/ subdirectories define a single resource based on the XML filename, files in the values/ directory describe multiple resources. For a file in this directory, each child of the <resources> element defines a single resource. For example, a <string> element creates an R.string resource and a <color> element creates an R.color resource. Because each resource is defined with its own XML element, you can name the file whatever you want and place different resource types in one file. However, for clarity, you might want to place unique resource types in different files. For example, here are some filename conventions for resources you can create in this directory: - arrays.xml for resource arrays (typed arrays). - colors.xml for color values - dimens.xml for dimension values. - strings.xml for string values. - styles.xml for styles. See String Resources, Style Resource, and More Resource Types. |
| xml/ | Arbitrary XML files that can be read at runtime by calling Resources.getXML(). Various XML configuration files must be saved here, such as a searchable configuration. |

Table 4-26 Application Hierarchy

Alternate resources are useful to support separate devices. Since the MirrorMate Team had not been incorporating compatibility with different Android devices, this is not as important to cover.

Accessing Resources

When the resource has been provided to the MirrorMate app, the resources can be referenced by using the ResourceID. These IDs were defined in the MirrorMate “R” class. There are two ways resources can be accessed. The first way is embedded through code. An example is shown below where “string” is the resource type and “hello” would be the resource name.

The other way resources can be accessed is through XML. An example is show below where “@string” is the resource type and “hello” is the resource name.

For readability and personal preference, the MirrorMate Team used embedded code to address resources.

Handling Runtime Changes

The MirrorMate app needed to incorporate runtime changes such as screen orientation, keyboard display and language. Another state restart that the MirrorMate app needs to incorporate is phone call interruption. If a phone call is received during use of the MirrorMate app, the application cannot lose its users data. It must return back to the same state the user was before the phone call. To handle these changes, Android restarts through the resource called “Activity” [12]. The MirrorMate app does not need to incorporate languages because the Team is only making the app in English. It’s not ideal to restart the MirrorMate app each time so there are two alternatives to restarting the app. The two alternatives are listed below:

- Retain an object during an object reconfiguration

- Handle the configuration yourself.

Retain an object during an object reconfiguration

If there’s a configuration change, a tasteful object carries over to the new instance of the current activity. An object can be retained by first overriding the onRetainNonConfigurationInstance() method, then when the activity is started, call the getLastNonConfigurationInstance() method, which recovered the previous object that was saved.

Handle the configuration yourself.

Having the developer handle the configuration is recommended only if configuration files don’t need to be changed and there’s a specific performance limitation. Also, Android only recommends using this method as a last resort. Since the MirrorMate won’t have any of those challenges, the Team decided to retain the object during an object reconfiguration.

More on object reconfiguration

The main reason object reconfiguration was chosen instead of restarting the entire app is because the MirrorMate app was gathering large amounts of data from Google Maps and if a restart were to occur, this would require a lot of time to retrieve the data again. Saving the data in an object sped up the application dramatically.

Localization

Localization is an issue most developers face when deploying an app across many different regions and platforms. Initially, the MirrorMate Team developed the application to work in one region, the United States. With time and resources permitted during development, the Team had made the necessary adjustments to accommodate different localizations.

The app consists of default localizations only and stores default text in the following required directory:

Alternative Resources and prioritizing resources are not incorporated into MirrorMate initially because of only one localized region

The MirrorMate app is being developed in Java so referring resources use the following syntax:

Testing for Default Resources

Default resources are the only specified resources in MirrorMate so it’s important to test for it. There are three steps involved in testing the default resources are setup correctly. The first step is to set the language to Spanish, which isn’t supported by MirrorMate. Once the language is set, start the MirrorMate application. Finally, if the application shows an error message, make sure the string is defined in the following directory:

Text and Input

The MirrorMate Team is planning to add some convenient text services to the Android application. These services include copy and paste, voice typing, and spellchecker. These features made it easier for end-users to enter addresses.

Copy and Paste

The Android clipboard supported both complex and simple data types. Users are able to copy an address for example, from one application such as a browser, and paste them into the MirrorMate app. The clip object supports three different forms. The first one is text. A text string is the most common type to be copied into the clipboard object. To paste the string into the MirrorMate app, the development Team copied the clipboard object and placed the string in the applications storage.

The second type available is URI. This type is primarily used for copying complex data types. The MirrorMate application needed to take into account this type just in case the end user decides to copy this data type into the application. Once the URI data type is copied into the clipboard object, the MirrorMate application grabs the URI object, resolves the data source and copies the data source into the MirrorMate’s application storage.

The final form available is an Intent. This is used to copy application shortcuts. At this time, the MirrorMate development Team is not planning to support this type of copy and paste. The below diagram explains the overall layout of the clipboard system within Android [12].

Figure 4-27 Android Clipboard System

Image reprinted courtesy of Android

Creating an Input Method Editor

An IME is the primary method to input text. Users are able to type the address with the available Android keyboard to get to a destination. The below image is the lifecycle of the IME [13].

Figure 4-28 IME Lifecycle

Image reprinted courtesy of Android

The Input Method API

The primary function of the input method is to be a service component. The InputMethodService class handled the following bulleted points:

- User Input

- Deliver Text to Fields on Screen

- Handling the User Interface of the IME

- visibility of the keyboard

- Communicating with Current Text Field

The two other classes that were frequently being called in the MirrorMate code are KeyboardView and BaseInputConnection.

KeyboardView

This class is an extension of the View class and responds to input evens by the user. This needed to be defined by calling an instance of Keyboard and can also be specified in XML

BaseInputConnection

The BaseInputConnection class is used to define the communication channel between the application and the InputMethod. MirrorMate uses this class to commit text on a text field and send raw key events to MirrorMate. As the development gets underway, the MirrorMate development Team extended the class, appose to implementing the base interface InputConnection

Spellchecker

Spellchecker is a text service API included with the Android platform. The below flow diagram shows the lifecycle of the service.

Figure 4-29 Spell Check Lifecycle

Image reprinted courtesy of Android

After careful consideration, the MirrorMate development Team decided not to implement spellchecker for a few reasons. The first being the level of complexity added to the app. With the limited time and resources, the development Team believed resources would be dedicated toward more demanding features. Also, most text being typed into the app does not need a spellchecker.

Sending Text to the Application

Best Practices

According to the Android API, Google has set 5 good practices to follow when creating Android applications. They are as follows:

- Improving  App Quality

- Say Goodbye to the Menu Button

- Tools for Managing Screen Sizes

- Identifying App Installations

- Making Android Games that Play Nice

Improving App Quality

The overall MirrorMate app quality is the most important “Best Practice” the development Team needs to do well. Quality means minimizing the amount of bugs. To do this, extensive testing needs to be done on both the hardware and software side. More on software testing can be found in Section 7.3.

Say Goodbye to the Menu Button

Tools for managing screen sizes and making Android games are not a top priority for the development Team. The primary goal of the MirrorMate app is to have it work with the one Android device the Team is using and to deliver the content to the rear view mirror.

Identifying App Installations

Identifying the number of times the MirrorMate application was installed on an Android device is not a top priority. Initially, there’s no apparent reason to track this information. If the MirrorMate development Team finds out that it’s needed in the application, one of the best ways to track the number of devices is to use the devices serial number. This is accessible through android.os.Build.SERIAL.

Making Android Games that Play Nice

Finally, since the MirrorMate application isn’t an Android game, the best practices here won’t be utilized. The only best practice here to take mention is utilizing multicores if the device supports it, and resources are limited. At initial design, the MirrorMate Team felt utilizing multicores was not necessary.

4.10 GUI Development

This section details the development process and methodology behind the construction of the Graphical User Interface for both the Mirror and the Mobile Application.

4.10.1 Initial Design Considerations – Mirror and Application

The MirrorMate Mirror is intended to be a driver aid and safety device while simultaneously maintaining all standard functionality of a standard vehicle’s rear view mirror. To that end it was necessary to design the Mirror with only minimal distraction possibilities and at the same time the capabilities of passing on the relevant information. The Mirror’s display is located in only a portion of the left side of the surface as shown in the figure below.

Figure 4-30 LCD location

Due to the limited area of the display the large amount of information that could have been transmitted needed to be prioritized and limited accordingly.

Originally the MirrorMate Team had intended to directly copy the display of the mobile device onto the Mirror; however this was deemed to be inefficient for a number of reasons. The first was that the mirror was not intended to be an interactive device; instead it would be a display only. The display was a simple LCD, rather than a touch-screen capable system. It would be possible to design the mirror with buttons that could replicate the functionality of the mobile device’s screen, but this was decided to be unproductive and unnecessarily complicated. Additionally the risk of allowing users to replicate their mobile device screens to the display would allow them the option of using the MirrorMate as an entertainment device rather than a safety system. The MirrorMate Team did not want to allow the system to be seen as a possible safety hazard and wanted to take steps to prevent that from happening.

The Mirror displays only very limited information, such as a cardinal direction, outside temperature, altered speed zones. The bulk of the display features a very large and easily readable directional indicator in text for the next turn the vehicle is required to make to get to their intended destination. Many GPS navigation systems can be attached to the windshield or dashboard and give what was deemed to be extraneous information such as estimated time of arrival or current speed. The MirrorMate system is not designed to replicate information that can be viewed elsewhere, as this would likely be just another distraction to keep the driver’s eyes off the road. This was another point of information used in the deliberation of the integration of the OBD-II sensor into the MirrorMate System.

The final step in making sure the MirrorMate Mirror would not be another distraction was to implement the message of “Please Use Mobile Device” whenever Bluetooth communications were enabled but there was action required by the user. This is intended to keep the driver from being confused as to whether or not the system is malfunctioning when there was no helpful information present. The MirrorMate System is intended to be interacted with only when the vehicle is stationary and when the vehicle is in motion only as an additional informational aid. The user presented with this acknowledgement whenever the MirrorMate App is launched.

4.10.2 Final Design Implementation – Mirror

The MirrorMate Mirror only has critical information displayed in the LCD and it was concluded that the Team would rather take a risk in underutilizing the capabilities of the LCD rather than creating a remarkable display that only serves to distract the driver from more important things. The LCD screen is divided into 5 major segments so that the user can always expect to see the same information in the same manner, and be immediately aware based on location what the corresponding message is referring to.

The MirrorMate Mirror display shows the navigation direction, the cardinal heading, the outside temperature, an indicator of the direction of the upcoming alert zone (if any) as well as a small section for additional information as shown in the figure below.

Figure 4-31 LCD Map

Navigation Directions

The following shapes and symbols are used to show the driver the next required navigation decision.

| MirrorMate Display | Description |
| --- | --- |
| ← | Indicates that a left turn is required at an upcoming junction |
| ↖ | Indicates that the driver must keep left during an upcoming fork in the road |
| ↑ | Indicates the driver must remain straight at an upcoming junction |
| ↗ | Indicates that the driver must keep right during an upcoming fork in the road |
| → | Indicates that a right turn is required at an upcoming junction |
| U | Indicates that the driver must perform a U-turn as soon as possible |

Figure 4-32 Mirror Display Description

Cardinal Direction Heading

The display shows the compass direction that the vehicle pointing towards in the upper left hand corner of the screen, using standard notation:

N, NE, E, SE, S, W, NW

Outside Temperature

The outside temperature is displayed in the top right corner of the screen using standard numbers in degrees Fahrenheit.

Zone Direction Indicator

The speed zone alert system allows the MirrorMate System to detect the direction of the upcoming alert zone, or emergency vehicle. This segment of the screen shows an arrow indicating the direction the zone or vehicle is approaching from. This feature allows the driver to know the direction an emergency vehicle may be approaching an intersection from.

Notifications by Color

The Zone Direction segment of the display changes to the appropriate color as shown in the figure below based on the upcoming alert type.

| MirrorMate Display Color | Description |
| --- | --- |
| RED | Emergency Vehicle is approaching |
| ORANGE | The vehicle is approaching a construction zone |
| YELLOW | The vehicle is approaching a school zone. |
| BLUE | The vehicle is approaching a special event zone that has an altered speed limit. |

Figure 4-33 LCD Color Chart

This division by color allows the driver to see out of the corner of their eye the corresponding alert type that is being approached. For example, an arrow pointing left on a red background shows that an emergency vehicle is approaching the driver from the left, or a straight arrow on an orange background shows that a construction zone is being approached ahead.

Initial Design Considerations – Application

The MirrorMate Application required similar design constraints to the Mirror System, as it too is intended to be a system that serves as a safety device and aid rather than a distraction. To this end, the application is intended to be designed using simple, short and to the point text messages. Whenever possible the app is designed to convey the information on the screen in 10 words or less. In every screen displayed on the application developers attempted to make sure there would be only 2 buttons to choose from, ensuring a streamlined and simple movement flow from one screen to the next. While some exceptions must be made, especially in the case of the main menu screen, these guidelines allow for a sleek and clean display that is not bogged down by extraneous choices, and is also be able to load very quickly.

These arbitrary numbers were chosen in order to make sure each instruction can be read in a single glance. The use of the Android OS means that the MirrorMate system can be used on an unknown number and type of devices and the MirrorMate Developers would not know the exact specifications of the device to be used. This comes as a minor setback to the development process, for example all iPhone developers know (at least to the current generation) the exact specifications, screen size, computing power and all the other features of the device that their application is run on. The MirrorMate Team had to attempt to design a system that would work on both large screens and small, with and without actual keyboards and any number of possible computing systems. As the only requirements for the mobile device are that it requires Bluetooth and the ability to run on Android, the device could be a phone or a tablet. These unknowns meant that the system simple design allows for maximum functionality across the range of platforms that the Application can be run on.

4.10.3 Final Design Implementation – Application

The basic principles discussed were important to the design of the final MirrorMate App. The App is concise and to the point in conveying the necessary information and attempts to limit confusion by keeping the user’s choices per screen to 2 or 3 buttons each.

The screens of the application are described in the table below, which lists the number and title of each screen as well as a description of its purpose, the contents of the screen and the buttons that accompany it.

| Screen number | Screen Title | Description | Text | Buttons |
| --- | --- | --- | --- | --- |
| 1 | MirrorMate Title | Loading Screen | MirrorMate App Please do not use this application when the vehicle is in motion. Loading… | (None) |
| 2 | Bluetooth Connection | Allows for immediate pairing with the Mirror | Pair With Bluetooth | “Pair Now” “Main Menu” |
| 3 | Bluetooth Connectivity 1 | Displays when pairing is being attempted- Scanning | Searching | (None) |
| 4 | Bluetooth Connectivity 2 | Shows detected device information | Pair With This Device? (Device Code) | “Confirm” “Pair With Another Device” “Main Menu” |
| 5 | Main Application | Allows the user to select function | MirrorMate | “Show Map” “Get Directions” “Pair w/ Bluetooth” “Exit” |
| 6 | Local Map | Shows a map of the immediate surroundings with a red dot showing the position of the vehicle | (None) | “Main Menu” “Update” |

Figure 4-34 Application Screen Breakdown

The table below is a continuation of the previous table and also shows the screens of the application, as well as listing the number and title of each screen and a description of its purpose, the contents of the screen and the buttons that accompany it.

| Screen number | Screen Title | Description | Text | Buttons |
| --- | --- | --- | --- | --- |
| 7 | Directions Request | Allows the user to specify a final destination to create a route to | Get Directions From Current Location To: | (None) |
| 8 | Direction Confirmation | Allows the user to confirm the final destination | Is This Correct? Start Point: End Point: | “Yes” “No” |
| 9 | Calculation | Displays when the App is attempting to create a route | Calculating | (None) |
| 10 | Directions List | Shows a list of the turns in the driving route | Driving Directions List of Turns: 1. 2. 3. (etc) | “Main Menu” “Exit” |

Figure 4-35 Application Screen Breakdown

The flowchart below shows the interactions between the screens in the MirrorMate Application. Each piece in the flowchart is identified by the screen title from the figures above.

Figure 4-36 Application Flowchart

4.11 PCB Design

4.11.1 MirrorMate PCB

MirrorMate requires a custom PCB for the mounting and operation of many internal components. This PCB fits entirely within the Gentex mirror enclosure and utilize as many mounting locations provided by the mirror enclosure as possible. The original circuit board that controls the auto dimming functions in the Gentex mirror is removed and the mounting locations are replicated as close as possible onto the MirrorMate PCB. The MirrorMate PCB fits into the right side of the mirror (facing the reflective portion). The PCB is placed in this location to avoid interference with the LCD installation. Since a majority of the functions that MirrorMate performs occur within firmware on the microcontroller, the PCB itself is relatively small as part counts are low. The perimeter of the PCB is rounded to fit neatly inside the mirror. This allows for the board to use the most efficient amount of available space inside the mirror. One drawback to a rounded board is this usually increases manufacturing costs.

Components are mounted to the PCB so that the Gentex mirror enclosure can be re-assembled without any external modifications. This placed design constraints on component placement on the PCB. Physically, the largest component on the PCB is the Bluetooth module. This is placed near the center of the mirror as this location provides adequate clearance for the height of the module. Components that are transmitting serial data are placed closely to each other as to minimize cross talk. Components have been placed on the board to optimize trace routing and interference. Figure 4-37 details PCB location inside the mirror and layout of electrical components.

Figure 4-37 MirrorMate PCB Layout

4.11.2IR Beacon PCB

The reduced speed zone beacon also required a PCB for the operation and placement of electronic components. Compared to the MirrorMate PCB, much less physical constraints are placed on the design of the beacon PCB. The PCB was designed with physical dimensions to fit into the ‘face’ of the enclosure. Also, the perimeter of the PCB has a rectangular shape which decreases manufacturing costs. The LED emitter array is directly mounted to the PCB and are visible through face of the enclosure due to the use of transparent Plexiglas.

All components located on the control panel portion of the beacon are hard mounted to the enclosure and connected to the PCB via wiring. This is because these components are located at a 90° to the PCB. The power connector is hard wired to the PCB and located external to the device. Components are located efficiently on the PCB and all components utilizing signals are physically located close to one another on the PCB. This is further illustrated in Figure 4-38.

Figure 4-38 IR Beacon PCB Layout

5.0 Design Summary of Hardware and Software

5.1 Drawing Package

5.1.1 MirrorMate Schematics

The schematic below represents sheet 1 of MirrorMate detailed electrical design.

Figure 5-1 MirrorMate Schematics Sheet 1

The schematic below represents sheet 2 of MirrorMate detailed electrical design.

Figure 5-2 MirrorMate Schematics Sheet 2

The schematic below represents sheet 3 of MirrorMate detailed electrical design.

Figure 5-3 MirrorMate Schematics Sheet 3

The schematic below represents sheet 4 of MirrorMate detailed electrical design.

Figure 5-4 MirrorMate Schematics Sheet 4

5.1.2 Reduced Speed Zone Beacon Schematics

The schematic below represents sheet 1 of the IR beacon detailed electrical design.

Figure 5-5 IR Beacon Schematics Sheet 1

The schematic below represents sheet 2 of the IR beacon detailed electrical design.

Figure 5-6 IR Beacon Schematics Sheet 2

The schematic below represents sheet 3 of the IR beacon detailed electrical design.

Figure 5-7 IR Beacon Schematics Sheet 3

The schematic below represents sheet 4 of the IR beacon detailed electrical design.

Figure 5-8 IR Beacon Schematics Sheet 4

The schematic below represents sheet 5 of the IR beacon detailed electrical design.

Figure 5-9 IR Beacon Schematics Sheet 5

5.1.3 UML Diagrams

Figure 5-10 Application Activity Diagram

Figure 5-11 Use Case Diagram

Figure 5-12 Architecture Design

5.1.4 Flow Charts

Figure 5-13 Application Flowchart

Figure 5-14 Navigation Flow Chart

5.1.5 Bill Of Materials

The Table below shows the parts list for the Mirror components of the MirrorMate system.

| PARTS LIST |  |  | MirrorMate |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Find No. | Qty. | Part No. |  | Description |  | Ref |
| 1 | 1 | 50-GENK2A |  | Mirror, Auto-dimming, Automotive |  |  |
| 2 | 1 | 0100 |  | PCB, MirrorMate |  |  |
| 3 | 1 | PIC18F26K22 |  | Microcontroller, 16bit, PDIP |  | IC2 |
| 4 | 1 | HC-05 |  | Bluetooth module, RS232, through hole |  | MD1 |
| 5 | 1 | EZLCD-301 |  | LCD, color, 2.6", RS232 |  |  |
| 6 | 1 | LM1085 |  | Voltage regulator, 3.3V, 3A, TO-220 |  | IC1 |
| 7 | 1 | BY500-600-E3/54 |  | Diode, standard, 5A, through hole |  | CR1 |
| 8 | 4 | TSOP32338 |  | IR receiver, 38kHz, 950nm, noise immune |  | IC3-6 |
| 9 | 4 | TEFD4300F |  | Photodiode, 950nm, through hole |  | CR2-5 |
| 10 | 2 | PS1024ALBLK |  | Switch, panel mount, spst |  | S1, S2 |
| 11 | 1 | 68002-406HLF |  | Connector, header, 6pos, through hole |  | J1 |
| 12 | 1 | DF11-16DS-2C |  | Connector, female, 16pos, LCD |  | J2 |
| 13 | 1 | 25PK100MEFC5X11 |  | Capacitor, 100µF, 25V, electrolytic, automotive |  | C1 |
| 14 | 1 | FK26Y5V1C106Z |  | Capacitor, 10µF, 25V, ceramic, through hole |  | C2 |
| 15 | 1 | 173D106X9010VW3 |  | Capacitor, 10µF, 10V, tantalum, through hole |  | C3 |
| 16 | 4 | FK28X5R0J106M |  | Capacitor, 2.2µF, 6.3V, ceramic, through hole |  | C5,C7,C9, C11 |
| 17 | 4 | FK28X5R1E684K |  | Capacitor, 0.68µF, 25V, ceramic, through hole |  | C4,C6,C8, C10 |
| 18 | 1 | A103K15X7RF5TH5 |  | Capacitor, 0.01µF, 50V, ceramic, through hole |  | C12 |
| 19 | 6 | CRF-25JR-52-10K |  | Resistor, 10KΩ, 1/4W 5% |  | R2,R4,R6,R8,R9, R10 |
| 20 | 4 | CRF-25JR-52-8K2 |  | Resistor, 8.2KΩ, 1/4W 5% |  | R1,R3,R5,R7 |

Figure 5-15 MirrorMate Parts List

| PARTS LIST |  |  | IR Beacon |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Find No. | Qty. | Part No. |  | Description |  | Ref |
| 1 | 1 | CU-3283 |  | Enclosure, plastic, 6.10” x 4.60” x 2.60”, black. |  |  |
| 2 | 1 | 0200 |  | PCB, IR Beacon |  |  |
| 3 | 1 | PIC16F882 |  | Microcontroller, 8bit, 28-pin PDIP |  | IC5 |
| 4 | 4 | LM1084 |  | Voltage regulator, 5V, 5A, TO-220 |  | IC1-4 |
| 5 | 4 | BY500-600-E3/54 |  | Diode, standard, 5A, through hole |  | CR1,CR2,CR3,CR4 |
| 6 | 1 | LTD-2701 |  | Display, seven segment |  | MDL1 |
| 7 | 1 | MCP1407 |  | Driver, MOSFET, non-inverting 8-pin PDIP |  | IC6 |
| 8 | 1 | IRFZ44V |  | MOSFET, 115W, 50A, TO-220 |  | Q1 |
| 9 | 25 | SFH 4547 |  | IR emitter, high power, 950nm, 30° |  | DS1-DS25 |
| 10 | 25 | TSAL6100 |  | IR emitter, high power, 950nm, 10° |  | DS25-DS50 |
| 11 | 2 | PS1057ABLK |  | Switch, push button, SPST, pnlmnt |  | S1-S3 |
| 12 | 1 | 68002-406HLF |  | Connector, header, 6pos, through hole |  | J2 |
| 13 | 4 | 25PK100MEFC5X11 |  | Capacitor, 100µF, 25V, electrolytic, automotive |  | C1,C4,C7, C10 |
| 14 | 4 | FK26Y5V1C106Z |  | Capacitor, 10µF, 25V, ceramic, through hole |  | C2,C5,C8, C11 |
| 15 | 4 | 173D106X9010VW3 |  | Capacitor, 10µF, 10V, tantalum, through hole |  | C3,C6,C9, C12 |
| 16 | 1 | FK28X7RR1H105K |  | Capacitor, 1.0µF, 10V, ceramic, through hole |  | C15 |
| 17 | 1 | FK28X7RR1H104K |  | Capacitor, 0.1µF, 50V, ceramic, through hole |  | C14 |
| 18 | 1 | A103K15X7RF5TH5 |  | Capacitor, 0.01µF, 50V, ceramic, through hole |  | C13 |
| 19 | 3 | CRF-25JR-52-10K |  | Resistor, 10KΩ, 1/4W 5% |  | R1-R3 |
| 20 | 14 | CRF-25JR-52-100R |  | Resistor, 100Ω, 1/4W 5% |  | R4-R17 |
| 21 | 41 | CRF-25JR-52-10R |  | Resistor, 10Ω, 1/4W 5% |  | R18-R58 |

Figure 5-16 IR Beacon Parts List

6.0 Project Prototype Testing

6.1 Initial Prototype Testing

This section describes the testing that takes place during the creation of the prototype.

6.1.1 Initial Hardware Testing

The MirrorMate Team performed some testing in the senior design lab on infrared communication.  This was an example of a small IR beacon that’s emits a frequency at 3 kHz and a receiver that has an LED indicator that lights when in range of the beacon.  This was to confirm that the LED’s are functional and to ensure the beacon was successfully transmitting a signal to the receiver.  After several tests, the MirrorMate Team came to the conclusion that the beacon is going to need a large array of LEDs in order to send a proper signal to the receiver.

6.1.2 Initial Software Testing

This section deals with the testing undertaken during the software phase of the MirrorMate System’s development cycle. The section entitled Software Specific Testing contains the majority of the test plans for the finished prototype but testing is also required during the coding phase. Software development was divided into three majors sections, Bluetooth Connectivity, Mirror Display Integration, and Application Development.

Bluetooth Connectivity was expected to be the most difficult segment because no members of the MirrorMate had previous experience dealing with Bluetooth chips or Bluetooth connections. In order to test the Bluetooth functionality a segment of code was written for the Android OS that would allow the device to search for nearby Bluetooth devices and attempt a pairing. This segment would not require authentication as the main purpose of this testing was to utilize the Bluetooth library searching algorithms. Once a connection was made the new test was created to attempt to send information back and forth between the Bluetooth pair. The information amount and type was not important to the testing as all Bluetooth communication would follow in the same manner. Testing for larger blocks of information would require the use of the MirrorMate Mirror and the accompanied display.

After Bluetooth communication could be achieved between the devices, it was necessary to test for ability to send signals that could be displayed on the screen. Hardware testing had already been completed such that it was proven the display was able to take commands from the microcontroller and display the corresponding messages. Next it was necessary to send signals from the application via Bluetooth and have the microcontroller decode them and display the correct message. Due to the rather simple nature of the messages to be displayed, this was expected to be less difficult than the original hardware testing for the display. Hardware testing had already verified that a signal could be decoded to display a message and Bluetooth connectivity testing had proved a message could be transferred between the paired devices so this test was the culmination of both of those smaller tests.

The MirrorMate App was able to be written in conjunction with the other tests as a series of screens in a code skeleton of sorts before actual functionality was added. The movement between screens was tested first, and then piece by piece different features could be implemented into the code. Bluetooth connection code could be reused from the first test and implemented into Bluetooth pairing screens. Then code was created to retrieve the display of a local map from Google Maps. Testing could then begin on the creation of a driving route from original destination to the final destination. Final functionality testing combined all of the previous test segments into using the App to connect to the Mirror through Bluetooth, create a driving route, and then send the appropriate signals to the Mirror and verify that it would display the appropriate messages on the display.

The Initial Software Testing (IST) was required to test major functions of the system during the development cycle. It is not expected that these tests have formal documentation, instead opting that each programmer validates section functionality within their own coding environment. During final testing some minor features can be expected to be altered slightly but this segment of assessments is intended to ensure that major blocks of code can be written independently and minimize possible errors during the development process.

6.2 Hardware Specific Testing

The following involves testing procedures to verify that the MirrorMate system fulfills the Project Requirements and Specifications for the Hardware

6.2.1 Test Environment

The testing environment first took place in the parking lot outside of the University Of Central Florida Engineering Building.  The MirrorMate was first tested for installation when first entering the vehicle to replace the old mirror with a MirrorMate System, afterwards then is tested for activation to make sure the MirrorMate LCD display turns on properly.

Once MirrorMate is activated, the next testing environment is taken on the road driving along Gemini Blvd. where the Infrared Receiver Safety testing is initiated.  On the road there are a couple of reduced speed zone beacons mounted to a post or barricade.  One beacon is for construction zone areas, the next beacon is for school zone areas.  The closest school zone is around over 2 miles away and construction zones come and go, so a predetermined route on-campus is prepared and the beacons are set up in certain area to make believe they are reduced speed zones. The IR Safety testing demonstrates that the MirrorMate’s LCD display responds with notifications when within range of a beacon.

6.2.2 Hardware Testing

The following test procedures adequately demonstrate the functions of MirrorMate’s responsive notifications and the IR Beacon’s signal transmission in order to fulfill all of the Hardware Requirement Specifications.  The tables below conveys that as the test procedures are followed along, the results confirm what is supposed to happen at each step.

6.2.2.1 Activation and Initial LCD Display Test

The following table conveys what LCD in the MirrorMate is doing or displaying when it is first turned on.

| Step | Procedure | Result |
| --- | --- | --- |
|  | Turn the car on to start up the MirrorMate. | MirrorMate LCD display turns on taking you the main menu. |
|  | Verify the MirrorMate logo is displayed across the entire screen. | The MirrorMate LCD displays the logo across the entire screen for a period of about 5 seconds. |
|  | Look to top left corner of LCD display. | Top left corner displays the current direction the vehicle is pointing towards. Depending on the direction the LCD displays N, S, E, W, NW, NE, SW, SE. |
|  | Look to top right corner of LCD display. | Top right corner displays the current temperature outside of the vehicle. |
|  | Look to bottom right corner of LCD display. | Bottom right corner always resets to blank when MirrorMate is off when car is turned off, but displays the speed of the current road the vehicle is on when in range of a speed zone. |
|  | Look to bottom left corner of LCD display. | Bottom left corner always resets to blank when MirrorMate is off when car is turned off. Bottom left corner displays speed zone type notification on specific alert when in range of an IR beacon/Opticom. Depending on zone all corners of the LCD change to specific color. |
|  | Connect Application via Bluetooth and transmit a direction to the mirror. | The app displays a message to connect to HC-05. At the Directions List it is necessary to press the Next Direction Button to transmit. |
|  | Look to center of LCD display. | Center of LCD displays turn-by-turn direction received from phone via Bluetooth. |

Figure 6-1 LCD Activation Test

The activation and display test verify the MirrorMate can be powered at 24W by a 6V charging system from the vehicle.  Step 2-5 show that MirrorMate can display several standard automotive conditions on the screen and that if the MirrorMate successfully pairs with the phone via Bluetooth that no signal was produced to interfere with the operation of the Bluetooth device.  This accomplishesHRS-001, HRS-002, HRS-003, HRS-004, HRS-005, HRS-006, HRS-007, and HRS-014. Further verification shown in the “Mirror Receiver Display Test” and the “Beacon/Opticom Transmitter Test”

6.2.2.2 Mirror Receiver Display Test

The following table conveys what happens when the Mirror receives an encoded signal for an IR Beacon or an Opticom Emergency Vehicle.

| Step | Directions | Result |
| --- | --- | --- |
|  | Set IR Beacon to transmit Opticom signal | MirrorMate receives encoded signal data from the IR Beacon/Opticom within 100 ft. All corners of the screen are red and show a directional arrow to display the direction the signal is being received from. |
|  | Encoded data sent from the receiver to the microcontroller. | MirrorMate decodes speed and zone type information. |
|  | Decoded data sent from microcontroller to the LCD display. | MirrorMate LCD displays colored coded notification based on alert. |
|  | Set IR Beacon to transmit 1F. Signal is produced from IR Beacon in construction zone. | MirrorMate LCD blinks and shows orange color in all corners. The letters Const appear in the bottom left and the speed 55 is displayed in the bottom right. |
|  | Set IR Beacon to transmit 0A. Signal is produced from IR Beacon in school zone. | MirrorMate LCD blinks and shows yellow color, the letters Sch appear in bottom left corner.10 mph speed in the bottom right. |
|  | Set IR Beacon to transmit 3B. Signal is produced from IR Beacon in special event zone. | MirrorMate LCD blinks and shows blue color, the letters Event appear in bottom left corner. 15 mph speed in the bottom right. |
|  | Set IR Beacon to transmit 2C. Signal is produced from IR Beacon in accident zone. | MirrorMate LCD blinks and shows purple color, the letters Acc appear in bottom left corner. 20 mph speed in the bottom right. |
|  | Signal is produced from Opticom Beacon from an emergency vehicle | MirrorMate LCD blinks and shows red color. And appropriate direction. Notifies driver to pullover. |

Figure 6-2 Mirror Receiver Test

The Mirror Receiver Test verifies the MirrorMate can reliably receive encoded signal data from emergency vehicles and IR Beacons from within 1500 ft away at wavelength of 950nm.  Step 3-7 show that MirrorMate can decode and display that signal data on the LCD display.  This accomplishesHRS-008, HRS-009, HRS-010, HRS-011, HRS-012, and HRS-013.

6.2.2.3 Beacon/Opticom Transmitter Test

The following table conveys what the IR Beacon/Opticom is doing once it is activated.

| Step | Procedure | Result |
| --- | --- | --- |
|  | Mount IR Beacon onto a post or barricade. Mount Opticom beacon on make-shift emergency vehicle. |  |
|  | Push button to activate IR Beacon/Opticom. | Beacon is powered on and begins flashing LEDs at a current of 300mA. Seven segment display is turned on. |
|  | IR Beacon/Opticom begins to produce a signal of 35kHz | Beacon sends out a signal to any MirrorMate within 1000 ft. |
|  | MirrorMate is within range of IR Beacon/Opticom. | Beacon transmits encoded information to MirrorMate. MirrorMate receives encoded signal data from IR Beacon/Opticom. |

Figure 6-3 Beacon/Opticom Transmitter Test

The Beacon/Opticom Transmitter Test verifies that MirrorMate can reliably transmit encoded signal data to the MirrorMate from within 1000 ft away at wavelength of 950nm and a frequency of 35 kHz.  Step 2 shows that when MirrorMate is activated, if the LEDs being to flash then the Beacon/Opticom successfully powered from one of the following sources (12VDC, 24VDC, 120VAC). The IR Beacon/Opticom LEDs runs at a current of 300mA, which is 30% of the LED’s full brightness. If the LEDs were running at full brightness, it could potentially blind drivers. It can decode and display that signal data on the LCD display.  Also, if the MirrorMate receives the signal, then the beacon was demodulated and did not produce any signal that would interfere with the operations of the IrDA devices. This accomplishesHRS-015, HRS-016, HRS-017, HRS-018, HRS-019, HRS-020, HRS-021, HRS-022, and HRS-023.

6.3 Software Specific Testing

The following are the testing criteria to be used to verify that the MirrorMate system meets the Project Requirements and Specifications for Software as described in section 2.3 of this document.

6.3.1 Test Environment

The test environment was set up by the MirrorMate Team on the day of prototype testing at the end of the spring semester. The MirrorMate mirror was installed in an as yet undetermined vehicle belonging to a member of the Team. The MirrorMate app was installed on a Team member’s mobile device at the start of the test as according to steps that follow in the User Acceptance Testing below. In order to save time the software may be installed before testing takes place.

The testing takes in the parking lot outside of the University of Central Florida Engineering Building and, following the UAT, travel around the UCF campus guided by the MirrorMate system. The User Acceptance Testing is sufficiently thorough as to prove all functionality of the MirrorMate system. Prior to official testing the UAT, this was recorded on video in order to demonstrate the MirrorMate system to those who are unable to witness the official testing.

6.3.2 User Acceptance Testing

The following test bank demonstrates the MirrorMate App’s capabilities as well as fulfills all of the Software Requirement Specifications. These tests demonstrate all 11 screens used by the MirrorMate App as well as multiple confirmation and acceptance dialogue boxes.

6.3.2.1 Installation Testing

The following table is a list of directions for the installation test procedures to verify the MirrorMate System.

| Step | Directions | Result |
| --- | --- | --- |
|  | Insert the MirrorMate USB flash drive into the computer, with the mobile device attached to the computer; copy the MirrorMate Application from the flash drive to the mobile device. | MirrorMate Application is copied to mobile device. |
|  | Tap the “MirrorMate Application” icon on the mobile device | MirrorMate installation screen appears. |
|  | Tap the “Install” button on the prompt | Terms of Service screen is presented. |
|  | Tap the “Accept” button to accept the terms of the installation. Note: The installation process may take a few minutes to complete. | After installation the device is returned to the home screen. |

Figure 6-4 Application Installation Test

This installation test verifies that the MirrorMate application can be installed on the Android operating system. This accomplishes SRS-001.

6.3.2.2 Bluetooth Connectivity Testing

The following table is a list of directions for test procedures for the MirrorMate system to verify the ability of the system to pair two devices through Bluetooth.

| Step | Directions | Result |
| --- | --- | --- |
|  | Note: This test assumed the MirrorMate App has already been installed on the mobile device and the Mirror hardware installed in the vehicle as described by previous tests. |  |
|  | Tap the MirrorMate icon on the mobile device to start the MirrorMate application. | The MirrorMate App title screen appears and presents the MirrorMate main menu. |
|  | On the Main Menu screen, tap the “Pair Now” button. | The Bluetooth Connectivity Screen appears. |
|  | A message is displayed asking to turn on the phone’s Bluetooth capabilities. Tap the yes button. | The Bluetooth features are enabled. |
|  | Tap the “Connect to MirrorMate (HC-05)” button to begin syncing mobile device with MirrorMate mirror. | The App displays a list of previously paired Bluetooth devices based on the phone’s Bluetooth pairing history. |
|  | Tap the “Search for another device” button on the App. | The App displays a “Searching” message and attempt to pair. |
|  | Tap the HC-05 entry on the application. | The Application attempts to connect to the Bluetooth chip inside the MirrorMate Mirror. |
|  | The MirrorMate Application should return to the Main Menu screen and a toast message should display stating “Connected to HC-05” | The devices are synced. The app then returns to the main App screen. |

Figure 6-5 Bluetooth Connectivity Test

This test verifies the ability of the MirrorMate App to sync with the MirrorMate mirror. Step 5 was added to show the ability of the system pair with another device if the first Bluetooth identification number displayed is not correct. This accomplishesSRS-002 and SRS-003. Further verification of Bluetooth communication is shown by the “Local Map” testing and the “Destination Directions” tests.

6.3.2.3 Local Map Functionality Testing

The following table describes test procedures designed to prove that the MirrorMate system is capable of display the local map as part of the feature set.

| Step | Directions | Result |
| --- | --- | --- |
|  | Note: This test assumed the MirrorMate App has already been installed on the mobile device and the Mirror hardware installed in the vehicle as described by previous tests. Additionally this test assumes the mirror and mobile device have already been paired via Bluetooth as according to the “Bluetooth Connectivity” test. | This test begins with the MirrorMate Mirror displaying “Please Use Mobile Device” and the MirrorMate App on the main application screen. |
|  | From the MirrorMate main app screen tap the “Show Map” button. | The MirrorMate App displays a local map with a dot indicating the position of the vehicle on it. |
|  | Verify that the MirrorMate app displays the same local map and indicate the current position of the vehicle with a colored dot. | The App displays the local map as well as the buttons labeled “+” “-“ and a dot in the top right to center position on the user. |
|  | After moving the vehicle a significant distance, tap the circle in the top right corner on the app to center location. | Verify that the screen redraws the local map centered at a new location. |
|  | Tap the back button on the MirrorMate App. | The app displays the main application screen. |

Figure 6-6 Local Map Functionality Test

This short list shows that the MirrorMate system is able to detect and display the mobile device’s current location as according to SRS-004. This test also verifies that the MirrorMate system is able to display a local map of the surrounding area on both the mobile device and the mirror. This satisfiesSRS-005 and SRS-006 as well as repeating the Bluetooth functionality of SRS-002. Steps 3 and 4 are added to ensure that the user can manually update the map rather than waiting the standard few seconds for an update to occur. This verifies SRS-007.

6.3.2.4 Driving Directions Testing

The figure below describes the directions necessary to test the MirrorMate App’s driving direction capabilities.

| Step | Directions | Result |
| --- | --- | --- |
|  | Note: This test assumed the MirrorMate App has already been installed on the mobile device and the Mirror hardware installed in the vehicle as described by previous tests. Additionally this test assumes the mirror and mobile device have already been paired via Bluetooth as according to the “Bluetooth Connectivity” test. | This test begins with the MirrorMate Mirror displaying “Please Use Mobile Device” and the MirrorMate App on the main application screen. |
| 1. | From the MirrorMate main app screen tap the “Get Directions” button. | The app displays the Get Directions screen with a local map in the bottom section. |
| 2. | Using the local map at the bottom of the screen tap a location to select a destination. | The app displays a small colored dot representing the selected location. |
| 3. | Tap the “Create Route” button. | The app displays a confirmation screen for the requested directions. |
| 4. | Verify that the address listed is correct. | End Point is displayed with the message “Is this correct?” |
| 5. | Tap the “No” button. | The app returns to the Get Directions screen with a local map in the bottom section. |
| 6. | Tap the “Enter Address” button at the top of the screen. | The app displays a small dialog with room to type the address. |
| 7. | Tap the “Go to Here” button on the dialog. | The app displays the directions on the Directions List. |
| 8. | Tap the “Next Direction” button on the Directions List screen. | The first direction on the list has been updated to the LCD with a “-->” at the beginning of the direction. |
| 9. | Tap the “Next Direction” button on the Directions List screen. Verify that the mirror is displaying the first turn shown on the app list. | The next direction on the list has been updated to the LCD with a “-->” at the beginning of the direction. All directions are shown on the mobile device with the next being displayed on the mirror. |
| 10. | Tap the “Previous Direction” button on the Directions List screen. Verify that the mirror is displaying he previous direction shown on the app list. | The app highlights the previous turn in the list of driving directions and the mirror displays the previous turn on the display. |
| 11. | Complete the driving sequence to arrive at the intended destination. | MirrorMate system displays directions guiding the vehicle to the requested ending location. |
| 12. | Tap the Back button on the MirrorMate App. | The MirrorMate App returns to the local map screen and a path is drawn from the current location to the destination point. This line is point-to-point from the location of each turn to the location of the next one. This line does not necessarily follow the roadways. |
| 13. | Tap the Back button on the MirrorMate App | The MirrorMate App returns to the Main Menu screen. |

Figure 6-7 Driving Directions Test

This test is demonstrates the driving direction capabilities of the MirrorMate system. It proves that the MirrorMate system is able to detect the system’s current position as required by SRS-004. This test also verifies that the MirrorMate system is able to calculate directions based on the current location of the system, and display a list of driving directions. This achievedSRS-008 and SRS-009. The mirror is able to replicate the instructions and display the next turn on the display as according to SRS-011. The test also shows that the system is able to reconfigure directions if the original destination was incorrect as required by SRS-012. Additionally this test shows that the system is able to reconfigure and update directions as the vehicle moves through the travel path and display the new list and turns on the MirrorMate App and mirror display respectively. This exhibits the capabilities of the system and validates SRS-013 and SRS-014.

6.3.2.5 Application Exit and Termination Testing

The figure below describes the directions necessary to verify that the MirrorMate App is able to be properly exited and terminate an established Bluetooth pairing.

| Step | Directions | Result |
| --- | --- | --- |
|  | Note: This test assumed the MirrorMate App has already been installed on the mobile device and the Mirror hardware installed in the vehicle as described by previous tests. Additionally this test assumes the mirror and mobile device have already been paired via Bluetooth as according to the “Bluetooth Connectivity” test. | This test begins with the MirrorMate Mirror displaying “Please Use Mobile Device” and the MirrorMate App on the main application screen. |
| 1. | From the MirrorMate main app screen tap the “Back” button. | The app displays a confirmation of the exit message. |
| 2. | Tap the “No” button to reject closing the application. | The app returns to the main application screen. |
| 3. | From the MirrorMate main app screen tap the “Exit” button. | The app displays a confirmation of the exit message. |
| 4. | Tap the “Yes” button to confirm closing the application. | The app terminates and returns to the mobile device home page. The mirror returns to a blank display. |
|  | Tap the MirrorMate icon on the mobile device to start the MirrorMate application. | The MirrorMate App title screen appears with a “Loading” message. Wait for the Main Menu screen to appear. |
|  | Tap the “Main Menu” button. | The MirrorMate App displays the main application screen. |
|  | From the MirrorMate main app screen tap the “Exit” button. | The app displays a confirmation of the exit message. |
|  | Tap the “Yes” button to confirm closing the application. | The app terminates and returns to the mobile device home page. The mirror returns to a blank display. |
|  | Verify using the task manager on the mobile device to confirm that the application has ceased running. | The application is no longer being listed in the running processes. |

Figure 6-8 Application Exit and Termination Test

This test shows that the MirrorMate Application is able to be closed, ceasing the process on the mobile device. This demonstrates the successful completion of SRS-015. The test also shows that the MirrorMate mirror returns to the original state when the MirrorMate App is closed as described by SRS-016. The second half of the test proves that the MirrorMate system is capable of successfully terminating a Bluetooth pairing, as demonstrated by the App showing a “Pair Now” button again upon the second running of the program. This “Pair Now” screen is only displayed when the MirrorMate App is not already coupled with a Mirror. This achieves SRS-017.

6.3.2.6 Complete Application Functionality Testing

The table below is designed to show the full functionality of the MirrorMate Application and all of its features. This test repeats some portions of previous tests.

| Step | Directions | Result |
| --- | --- | --- |
|  | Note: This test is intended to demonstrate the entire functionality of the MirrorMate Application and repeats some portions of previous tests. | This test begins at the mobile device home screen. |
| 1. | Insert the MirrorMate USB flash drive into the computer, with the mobile device attached to the computer; copy the MirrorMate Application from the flash drive to the mobile device. | MirrorMate Application is copied to mobile device. |
| 2. | Tap the “MirrorMate Application” icon on the mobile device | MirrorMate installation screen appears. |
| 3. | Tap the “Install” button on the prompt | Terms of Service screen is presented. |
| 4. | Tap the “Accept” button to accept the terms of the installation. Note: The installation process may take a few minutes to complete. | After installation the device is returned to the home screen. |
| 5. | Tap the MirrorMate icon on the mobile device to start the MirrorMate application. | The MirrorMate App title screen appears with a “Loading” message. Wait for the Main Menu screen to appear. |
| 7. | From the MirrorMate main app screen tap the “Show Map” button. | The MirrorMate App displays a local map with a dot indicating the position of the vehicle on it. The App displays the local map as well as buttons labeled “+” “-“ and “*” |
|  | After moving the vehicle a significant distance, tap the “Update” (*) button on the app. | Verify that the app screen redraws the local map at a new location. |
|  | Tap the “Back” button on the MirrorMate App. | The App displays the main application screen. |
|  | From the MirrorMate main app screen tap the “Get Directions” button. | The app displays the Get Directions screen with a local map in the bottom section. |
|  | Using the local map at the bottom of the screen tap a location to select a destination. | The app displays a small colored dot representing the selected location. |
|  | Tap the “Create Route” button. | The app displays a confirmation screen for the requested directions. |
|  | Verify that the locations listed as” and “End Point” is correct. | End Point is displayed with the message “Is this correct?” |
|  | Tap the “Yes” button. | The app displays “Calculating” on the screen as the app retrieves driving directions. |
|  | Verify that after a short time the app displays a “Driving Directions” screen with a list of turns required to reach the destination. | All directions are shown in list form on the mobile device. |
|  | Tap the “Main Menu” button on the mobile device screen. | The app returns to the main screen. |
|  | Tap the “Pair with Bluetooth” button. | The Bluetooth Connectivity Screen appears. |
|  | Tap the “Connect to MirrorMate (HC-05)” button to begin syncing mobile device with MirrorMate mirror. | The App displays a “Searching” message and attempt to pair. |
|  | From the MirrorMate main app screen tap the “Show Map” button. | The MirrorMate App displays a local map with a dot indicating the position of the vehicle on it. |
|  | Verify that the MirrorMate app displays the same local map and indicate the current position of the vehicle with a colored dot. | The App displays the local map as well as buttons labeled “Main Menu” and “Update” |
|  | After moving the vehicle a significant distance, tap the “Update” button on the app. | Verify that the screen and mirror both redraw the local map at a new location. |
|  | Tap the “Main Menu” button on the MirrorMate App. | The app displays the main application screen. |
|  | From the MirrorMate main app screen tap the “Get Directions” button. | The app displays the Get Directions screen with a local map in the bottom section. |
|  | Using the local map at the bottom of the screen tap a location to select a destination. | The app displays a small colored dot representing the selected location. |
|  | Tap the “Create Route” button. | The app displays a confirmation screen for the requested directions. |
|  | Verify that the locations listed as “Start Point” and “End Point” are correct. | Start Point and End Point are displayed with the message “Is this correct?” |
|  | Tap the “Yes” button. | The app displays a screen stating “Calculating” as the app retrieves driving directions. |
|  | Verify that after a short time the app displays a “Driving Directions” screen with a list of turns required to reach the destination. Verify that the mirror is displaying the first turn shown on the app list. | All directions are shown on the mobile device with the first being displayed on the mirror. |
|  | Drive the vehicle to the first intersection and perform the required maneuver. Tap the “Next” button on the app screen. | The app highlights the next turn in the list of driving directions and the mirror displays the next turn on the display. |
|  | Verify that after a short time the app displays a “Driving Directions” screen with a list of turns required to reach the destination. Verify that the mirror is displaying the first turn shown on the app list. Verify that these directions start at the current location and end at the requested endpoint, and have been updated from the original starting location. | Updated directions are shown on the mobile device with the first being displayed on the mirror. |
|  | Complete the driving sequence to arrive at the intended destination. | MirrorMate system displays directions guiding the vehicle to the requested ending location. |
|  | Tap the “Main Menu” button on the MirrorMate App. | The MirrorMate App returns to the main application screen and the mirror shows “Please use Mobile Device” on the display. |
|  | From the MirrorMate main app screen tap the “Exit” button. | The app displays a confirmation of exit message. |
|  | Tap the “Yes” button to confirm closing the application. | The app terminates and returns to the mobile device home page. The mirror returns to a blank display. |
|  | Tap the MirrorMate icon on the mobile device to start the MirrorMate application. | The MirrorMate App title screen appears with a “Loading” message. Wait for the Pair With Bluetooth screen to appear. |
|  | Tap the “Main Menu” button. | The MirrorMate App displays the main application screen. |
|  | From the MirrorMate main app screen tap the “Exit” button. | The app displays a confirmation of exit message. |
|  | Tap the “Yes” button to confirm closing the application. | The app terminates and returns to the mobile device home page. The mirror returns to a blank display. |
|  | Verify using the task manager on the mobile device to confirm that the application has ceased running. | The application is no longer listed in the running processes. |

Figure 6-9 Functionality Test

This test verifies the abilities of all functions of the MirrorMate system and further verifies all previous SRS designations. Additionally this test demonstrates the ability of the system to function as a local map or create driving directions without the need to pair via Bluetooth with the mirror. This demonstrates SRS-010.

6.3.3 Unit Testing

The unit testing for the MirrorMate software is developed in turn with the code itself. Each class is tested individually and independently during the coding process. The test procedures as listed for the User Acceptance Testing were designed to fulfill the pre-determined SRS list but the Unit Testing did not require formal documentation, as a result many of the tests were not developed until the code building was completed. Wherever possible the classes developed was tested independently such that the errors in code can be narrowed and eliminated as quickly as possible.

Full documentation of the Unit Testing can be expected to be included in the final report when the MirrorMate prototyping is finished.

6.3.4 Performance Testing

The MirrorMate Application was designed to be used with one mirror on one mobile device. The highest stress level would be found during Bluetooth pairing if there were more than one mobile device attempting to pair at the same time. A Bluetooth pairing would only be attempted if multiple mobile devices were in search mode concurrently, which is highly unlikely to happen in a standard scenario. The UAT demonstrates attempted pairing multiple times such that this problem would be alleviated.

The highest stress levels affecting the software itself was seen when the app has a low signal strength or when the local directions are not precise enough to place the vehicle on the correct street. Both of the scenarios can be achieved by using the MirrorMate in a parking garage, as signal strength is low and streets are extremely narrow. This situation makes for the perfect testing environment and once standard operating environments testing is completed, further stress testing was to verify that the capabilities of the MirrorMate system are sufficient for working in low signal, urban areas.

7.0 Administrative Content

7.1 Milestone Discussion

The MirrorMate Team put together a rough schedule for next semester in Senior Design II. The below project schedule was divided into hardware and software milestonts. The below figure outlines the software development process in order to complete the Android app and interface with the rear view mirror.

Figure 7-1 Software Milestones

The tentative schedule below outlines the hardware milestones for Senior Design II. Two members of the MirrorMate Team worked with the hardware and the other two members worked with the software.

Figure 7-2 Hardware Milestones

7.2 Budget

The MirrorMate Team wasn’t able to obtain guaranteed sponsors. Because of this, the MirrorMate Team had to split the costs of the entire project four ways. The below pie chart outlines the estimated costs of the entire project.

Figure 7-3 Budget Chart

7.3 Finance – Sponsorships

7.3.1 Gentex

Gentex is the leading manufacturer of ‘Mirror as a module’ devices. These are typical automotive rearview mirrors with advanced features such as auto-dimming and rear-view camera displays integrated behind the mirror glass. Due to the types of devices that Gentex specializes in designing and producing they would be interested in MirrorMate. The design goals of MirrorMate also coincide well with Gentex’s business model. These are goals of enhanced driver safety and unique features.

Gentex and the MirrorMate Team would realize mutual benefits in a partnership. Gentex would be provided design and intellectual property where as the MirrorMate Team could utilize some mirrors from Gentex’s product line. Gentex has been contact and currently have not committed to any assistance towards the MirrorMate endeavor. The MirrorMate Tea continued to pursue a sponsorship with Gentex.

7.3.2 Department of Transportation

The Department of Transportation was established by Congress and signed into law by President Lyndon B. Johnson on October 15, 1966. The first official day of operation was April 1, 1967. The main goal of the Department of Transportation is to provide, develop and coordinate policies that create efficient and economical transportation across the nation. It has the following mission statement:

“Serve the United States by ensuring a fast, safe, efficient, accessible and convenient transportation system that meets our vital national interests and enhances the quality of life of the American people, today and into the future”

Based on the mission statement, the MirrorMate Team felt this government organization would benefit greatly from the safety enhancements of the MirrorMate interactive rear view mirror. By eliminating taking your phone out to look at the screen, this device has the possibility of lowering traffic accidents. Furthermore, the enhanced notification system of emergency vehicles and special beacons to be placed at slow-down speeds reduced deaths caused by accidents. The MirrorMate Team contacted the DOT through their online ticketing system. Unfortunately, no response was returned since the time of writing this. The MirrorMate Team continued to reach out to the Department of Transportation for sponsorships during Senior Design II.

7.3.4 Bob’s Barricades

Another potential sponsor was sought in the traffic control system and construction barricade company of Bob’s Barricades. As a leading provider of construction zones equipment Bob’s Barricades was expected to be a leading provider and user of the construction zone beacon being designed by the MirrorMate Team. If the MirrorMate system prototype went into production the company may be a potential buyer.

One of the main goals of Bob’s Barricades is the safety of both drivers and the construction crews working the local roads. The MirrorMate device would be another traffic safety device similar to the barricades, road-signs, and emergency lights that Bob’s Barricades already distributes.

Unfortunately repeated attempts to contact Bob’s Barricades about possible sponsorship were met without reply. Multiple business contacts were attempted through the company’s website and email but no formal conversations were had.

7.3.5 GTT

Global Traffic Technologies established from 3M’s Intelligent Transportation System business in 2007 is the leader in traffic management systems worldwide and has provided safe and dependable traffic solutions to the world of transportation for past 40 years. They are the manufacturers of the Opticom TM Priority Control System as well as the CanogaTM traffic sensing system.

GTT main commitment to innovation is “To proactively deliver advanced transportation solutions to help emergency, transit and traffic personnel increase safety, minimize traffic congestion and reduce greenhouse gas emissions, while maximizing resource efficiency and performance.

In the research the MirrorMate Team came across GTT's Opticom IR emergency vehicle preemption system. The MirrorMate Team observed that the Opticom IR system is used for control over traffic intersections, however the MirrorMate Team believed that it was also possible to implement the receiver into automotive vehicles so when the Opticom transmits that same signal to warn drivers to pullover out of the way in order to reduce the emergency response time for emergency vehicles en route to the scene. It also intended that emitter be mounted at posts and barricades to be used for reduced speed zone warnings in areas such as construction and school zones.

The MirrorMate Team contacted GTT through a grant funding assistance company called firegrantshelp.com and received an email within a few days and a call the day after.  They informed the MirrorMate Team to develop a project budget to figure out how much funding was needed.  Also to find out if the University of Central Florida is an applicant for any grants the MirrorMate Team applies for, which involves getting permission.  The MirrorMate Team continued to try and stay in contact with GTT.

7.3.6 Personal Contributions

As of December 5th, 2012, the MirrorMate Team does not have any sponsors for this project. The Team has gone to numerous companies including Gentex, the Department of Transportation, Microchip, Bob’s Barricades and Global Traffic Technologies. Unfortunately, none of these companies have agreed 100 percent to sponsor the MirrorMate project. The MirrorMate Team is currently in talks with Global Traffic Technologies and Microchip for possible sponsorship. Global Traffic Technologies may provide financial support to the Team while Microchip may provide hardware.

8.0 Operations Manual

In order to use the MirrorMate system both the infrared beacon and the mirror need power. For the purposes of demonstration both devices can be powered by a small 6V lead-acid rechargeable battery. Additionally the mirror can be powered by an attached cable that is able to be plugged into a standard car charger.

8.1 IR Beacon Installation and Set-up

Figure 8-1 The MirrorMate Infrared Beacon

When the beacon is powered the two red seven segment displays will be lit and the beacon will transmit. The user-interfaces for the beacon are two push-buttons that control the signal being transmitted. The top button controls the zone type which is displayed as the first character on the display. These values range from 0-9 and A-F though only 0-3 is currently used for valid transmissions. The figure below shows valid entries to be sent via the beacon.

| First Encoded Character | Zone Type | Second Encoded Character | Zone Speed (MPH) |
| --- | --- | --- | --- |
| 0 | School Zone | 0 | 1 |
| 1 | Construction Zone | 1 | 2 |
| 2 | Accident Scene | 2 | 3 |
| 3 | Special Events | 3 | 4 |
| 4 | Not utilized | 4 | 5 |
| 5 | Not utilized | 5 | 10 |
| 6 | Not utilized | 6 | 15 |
| 7 | Not utilized | 7 | 20 |
| 8 | Not utilized | 8 | 25 |
| 9 | Not utilized | 9 | 30 |
| A | Not utilized | A | 35 |
| B | Not utilized | B | 40 |
| C | Not utilized | C | 45 |
| D | Not utilized | D | 50 |
| E | Not utilized | E | 55 |
| F | Not utilized | F | 60 |

Table 8-2 Beacon Signal Chart

Any signal that starts with a leading value of 0 will transmit a school zone of the speed defined by the second value. An entry of “0A” will transmit a school zone at 35 miles per hour for example.

The beacon is programmed to cease transmission when one of the 	buttons is pressed in order to ensure that an incorrect signal is not sent. The beacon has a delay built in after changes are made to the signal before it starts transmitting; this pause ends when the two seven segment displays cycle to save the signal to EEPROM. Once the cycling has ended the new signal is transmitted.

The beacon has been tested to 950 feet in a line of sight transmission pattern. The range of transmissions is limited to roughly 15 degrees in the horizontal direction.

8.2 MirrorMate Mirror Installation and Set-up

The Mirror can be installed in any standard vehicle and comes equipped with a power supply that can be plugged in to a car cigarette lighter. As soon as the Mirror is powered it will display the MirrorMate logo across the entire LCD as the system begins running. Once this boot cycle has ended the logo will be removed and the user will be presented with the main Mirror screen that shows the temperature in the top right corner and the compass in the top left corner. The Bluetooth system in the mirror is programmed to be in an always searching mode until a connection is made. There is no need for any additional effort on the user’s part to make a Bluetooth connection as long as the mirror is powered, which can be verified by ensuring the LCD is on. The temperature sensor is located in the long black cord that runs out of the back end of the mirror. This is to allow the user to run the wire through the header of the vehicle in order to obtain a valid temperature reading for outside the vehicle. The compass is mounted inside the mirror itself.

Figure 8-3 MirrorMate Rear-view Mirror

8.3 MirrorMate Application

The application is designed to be user-friendly and intuitive to an average smart phone user. The table below shows a standard test example of all the applications functionality.

| Step | Directions | Result |
| --- | --- | --- |
|  | Note: This test is intended to demonstrate the entire functionality of the MirrorMate Application and repeats some portions of previous tests. | This test begins at the mobile device home screen. |
|  | Insert the MirrorMate USB flash drive into the computer, with the mobile device attached to the computer; copy the MirrorMate Application from the flash drive to the mobile device. | MirrorMate Application is copied to mobile device. |
|  | Tap the “MirrorMate Application” icon on the mobile device | MirrorMate installation screen appears. |
|  | Tap the “Install” button on the prompt | Terms of Service screen is presented. |
|  | Tap the “Accept” button to accept the terms of the installation. Note: The installation process may take a few minutes to complete. | After installation the device is returned to the home screen. |
|  | Tap the MirrorMate icon on the mobile device to start the MirrorMate application. | The MirrorMate App title screen appears with a “Loading” message. Wait for the Main Menu screen to appear. |
|  | From the MirrorMate main app screen tap the “Show Map” button. | The MirrorMate App displays a local map with a dot indicating the position of the vehicle on it. The App displays the local map as well as buttons labeled “+” “-“ and “*” |
|  | After moving the vehicle a significant distance, tap the “Update” (*) button on the app. | Verify that the app screen redraws the local map at a new location. |
|  | Tap the “Back” button on the MirrorMate App. | The App displays the main application screen. |
|  | From the MirrorMate main app screen tap the “Get Directions” button. | The app displays the Get Directions screen with a local map in the bottom section. |
|  | Using the local map at the bottom of the screen tap a location to select a destination. | The app displays a small colored dot representing the selected location. |
|  | Tap the “Create Route” button. | The app displays a confirmation screen for the requested directions. |
|  | Verify that the locations listed as” and “End Point” is correct. | End Point is displayed with the message “Is this correct?” |
|  | Tap the “Yes” button. | The app displays “Calculating” on the screen as the app retrieves driving directions. |
|  | Verify that after a short time the app displays a “Driving Directions” screen with a list of turns required to reach the destination. | All directions are shown in list form on the mobile device. |
|  | Tap the “Main Menu” button on the mobile device screen. | The app returns to the main screen. |
|  | Tap the “Pair with Bluetooth” button. | The Bluetooth Connectivity Screen appears. |
|  | Tap the “Connect to MirrorMate (HC-05)” button to begin syncing mobile device with MirrorMate mirror. | The App displays a “Searching” message and attempt to pair. |
|  | From the MirrorMate main app screen tap the “Show Map” button. | The MirrorMate App displays a local map with a dot indicating the position of the vehicle on it. |
|  | Verify that the MirrorMate app displays the same local map and indicate the current position of the vehicle with a colored dot. | The App displays the local map as well as buttons labeled “Main Menu” and “Update” |
|  | After moving the vehicle a significant distance, tap the “Update” button on the app. | Verify that the screen and mirror both redraw the local map at a new location. |
|  | Tap the “Main Menu” button on the MirrorMate App. | The app displays the main application screen. |
|  | From the MirrorMate main app screen tap the “Get Directions” button. | The app displays the Get Directions screen with a local map in the bottom section. |
|  | Using the local map at the bottom of the screen tap a location to select a destination. | The app displays a small colored dot representing the selected location. |
|  | Tap the “Create Route” button. | The app displays a confirmation screen for the requested directions. |
|  | Verify that the locations listed as “Start Point” and “End Point” are correct. | Start Point and End Point are displayed with the message “Is this correct?” |
|  | Tap the “Yes” button. | The app displays a screen stating “Calculating” as the app retrieves driving directions. |
|  | Verify that after a short time the app displays a “Driving Directions” screen with a list of turns required to reach the destination. Verify that the mirror is displaying the first turn shown on the app list. | All directions are shown on the mobile device with the first being displayed on the mirror. |
|  | Drive the vehicle to the first intersection and perform the required maneuver. Tap the “Next” button on the app screen. | The app highlights the next turn in the list of driving directions and the mirror displays the next turn on the display. |
|  | Verify that after a short time the app displays a “Driving Directions” screen with a list of turns required to reach the destination. Verify that the mirror is displaying the first turn shown on the app list. Verify that these directions start at the current location and end at the requested endpoint, and have been updated from the original starting location. | Updated directions are shown on the mobile device with the first being displayed on the mirror. |
|  | Complete the driving sequence to arrive at the intended destination. | MirrorMate system displays directions guiding the vehicle to the requested ending location. |
|  | Tap the “Main Menu” button on the MirrorMate App. | The MirrorMate App returns to the main application screen and the mirror shows “Please use Mobile Device” on the display. |
|  | From the MirrorMate main app screen tap the “Exit” button. | The app displays a confirmation of exit message. |
|  | Tap the “Yes” button to confirm closing the application. | The app terminates and returns to the mobile device home page. The mirror returns to a blank display. |
|  | Tap the MirrorMate icon on the mobile device to start the MirrorMate application. | The MirrorMate App title screen appears with a “Loading” message. Wait for the Pair With Bluetooth screen to appear. |
|  | Tap the “Main Menu” button. | The MirrorMate App displays the main application screen. |
|  | From the MirrorMate main app screen tap the “Exit” button. | The app displays a confirmation of exit message. |
|  | Tap the “Yes” button to confirm closing the application. | The app terminates and returns to the mobile device home page. The mirror returns to a blank display. |
|  | Verify using the task manager on the mobile device to confirm that the application has ceased running. | The application is no longer listed in the running processes. |

Table 8-4 Application Testing

8.4 Troubleshooting

8.4.1 Compass does not function

If the compass does not return a valid cardinal direction, nothing will be displayed on the top left of the LCD. To fix this, readjust the mirror to be parallel with the ground. If the mirror is at a slight angle, sometimes the compass will return an invalid direction, and display nothing.

8.4.2 Temperature sensor does not function

If the temperature sensor starts returning implausible 	temperatures, then this is most likely due to a low battery. The temperature is calculated based on the voltage coming from the battery.

8.4.3 Nothing is displayed on the LCD

If nothing is displayed on the screen or nothing shows after the MirrorMate log, then unplug the mirror, and plug it back in.

8.4.4 Mirror is not receiving the signal from the beacon

If the mirror doesn’t display information when the beacon is transmitting, please make sure the beacon is placed at a reasonable distance. If after placing the beacon right next to mirror and there’s nothing displayed, cycle the beacon off, cycle back on and change the encoded signal to another valid type.

8.4.5 Mirror is not displaying information from the android application

If the mirror doesn’t display the direction being sent from the Android application, please make sure the phone is placed within 10 feet of the Mirror. Furthermore, after the LCD on the mirror updates, there’s a second flicker that notifies the user when an additional command is ready to be sent. Do not send additional directions before the flicker is seen.

8.4.6 Invalid address displayed when tapping on the map of the Android app

If an invalid address is returned when tapping on the map to get directions, simply re-tap the screen. Sometimes Google cannot find an exact address from where you tapped the screen.

Appendix A List of Tables and Figures

Table 2-1 MirrorMate Hardware Requirements Specifications	7

Table 2-2 MirrorMate Hardware Requirements Specifications	8

Table 2-3 IR Beacon Hardware Requirements Specifications	9

Table 2-4 Software Requirements Specification	10

Figure 3-1 Gentex Auto-dimming LCD mirror	11

Figure 3-2 OnStar FMV mirror	12

Figure 3-3 Directus TD43TOUCH mirror	12

Figure 3-4 Bosch Automotive Ultrasonic Sensor	18

Figure 3-5 Maxbotix Ultrasonic Range Finder Sensor	18

Figure 3-6 Mobile Devices Market Share	22

Figure 3-7 Whelen light bar featuring a GTT 795H emitter in the center	24

Figure 3-8 GTT 700 Series Detectors	24

Figure 3-9 XT Racing Ultra Lap and beacon	26

Figure 3-10 LMH6640MF/NOPB Operational Amplifier	30

Figure 3-11 VCOM levels	30

Figure 3-12 VCOM Buffers	31

Figure 3-13 TW8811-LD2-GR TFT controller chip	32

Figure 3-15 TW8811-LD2-GR TFT controller chip schematic	32

Figure 3-16 TFT Controller Chip	33

Figure 4-1 LCD Location	35

Figure 4-2 BMW rearview mirror with IR	36

Figure 4-3 MirrorMate System Overview	37

Figure 4-4 MirrorMate	37

Figure 4-5 PIC18F26K22 Key Features	38

Table 4-6 MirrorMate Current Requirements	39

Figure 4-7 MirrorMate Power Supply	40

Figure 4-8 TFT Color LCD	41

Figure 4-9 TFT Color LCD schematic	42

Figure 4-10 Pixel Description	43

Figure 4-11 Polarized Light	44

Figure 4-12 Temperature Sensor Transfer Function	45

Figure 4-13 Compass Module Block Diagram	45

Figure 4-14 IR Filter	47

Figure 4-15 Reduced Speed Zone Data Byte	49

Figure 4-16 IR Beacon Overview	50

Figure 4-17 IR Beacon 3D Model	51

Figure 4-18 RC-5 Protocol	53

Figure 4-19 Manchester Coding	54

Figure 4-20 MirrorMate IR Command	54

Figure 4-21 LED Emitter Amplifier Design	56

Figure 4-21 Core Architecture	58

Figure 4-22 Profile Stack	59

Figure 4-23 Bluetooth Power Classes	60

Figure 4-24 Power Class Ranges	60

Figure 4-25 HC-05 Bluetooth Module	62

Table 4-26 Application Hierarchy	70

Figure 4-27 Android Clipboard System	73

Figure 4-28 IME Lifecycle	74

Figure 4-29 Spell Check Lifecycle	76

Figure 4-30 LCD location	78

Figure 4-31 LCD Map	80

Figure 4-32 Mirror Display Description	80

Figure 4-33 LCD Color Chart	82

Figure 4-34 Application Screen Breakdown	84

Figure 4-35 Application Screen Breakdown	85

Figure 4-36 Application Flowchart	86

Figure 4-37 MirrorMate PCB Layout	87

Figure 4-38 IR Beacon PCB Layout	88

Figure 5-1 MirrorMate Schematics Sheet 1	89

Figure 5-2 MirrorMate Schematics Sheet 2	90

Figure 5-3 MirrorMate Schematics Sheet 3	91

Figure 5-4 MirrorMate Schematics Sheet 4	92

Figure 5-5 IR Beacon Schematics Sheet 1	93

Figure 5-6 IR Beacon Schematics Sheet 2	94

Figure 5-7 IR Beacon Schematics Sheet 3	95

Figure 5-8 IR Beacon Schematics Sheet 4	96

Figure 5-9 IR Beacon Schematics Sheet 5	97

Figure 5-10 Application Activity Diagram	98

Figure 5-11 Use Case Diagram	99

Figure 5-12 Architecture Design	100

Figure 5-13 Application Flowchart	101

Figure 5-14 Navigation Flow Chart	102

Figure 5-15 MirrorMate Parts List	103

Figure 5-16 IR Beacon Parts List	104

Figure 6-1 LCD Activation Test	108

Figure 6-2 Mirror Receiver Test	109

Figure 6-3 Beacon/Opticom Transmitter Test	110

Figure 6-4 Application Installation Test	111

Figure 6-5 Bluetooth Connectivity Test	112

Figure 6-6 Local Map Functionality Test	113

Figure 6-7 Driving Directions Test	114

Figure 6-8 Application Exit and Termination Test	116

Figure 6-9 Functionality Test	120

Figure 7-1 Software Milestones	122

Figure 7-2 Hardware Milestones	123

Figure 7-3 Budget Chart	123

Figure 8.1 The MirrorMate Infrared Beacon	127

Table 8.2 Beacon Signal Chart	128

Figure 8.3 MirrorMate Rear-view Mirror	130

Table 8.4 Application Testing	133

Appendix B List of Permissions

MITOCORP

INTRAPHEX

Sparkfun

Whelen.com

Digikey

BMW

Bluetooth.org

Microchip

Android

EarthLCD.com

Appendix C List of Sources

[1] "Adobe Products." Adobe.Adobe.Web. 6 Dec 2012. <http://www.adobe.com/products/catalog.html>

[2] "Tuvdotcom." Tuvdotcom.N.p..Web. 6 Dec 2012. <http://www.tuvdotcom.com/keywords/347?locale=en>.

[3] "Bluetooth ." Bluetooth.org. Bluetooth. Web. 6 Dec 2012. <ttp://www.bluetooth.org/Building/HowTechnologyWorks/ProfilesAndProtocols/Overview.htm>.

[4] "Java Downloads." Java.Java.Web. 6 Dec 2012. <http://www.oracle.com/technetwork/java/javase/downloads/index.html>.

[5] "A-GPS vs GPS." diffen.com. N.p..Web. 6 Dec 2012. <http://www.diffen.com/difference/A-GPS_vs_GPS>.

[6] "The Google Distance Matrix API." Google Developers.Google.Web. 6 Dec 2012. <https://developers.google.com/maps/documentation/distancematrix/>.

[7] "Usage Limits." Google Developers.Google.Web. 6 Dec 2012. <https://developers.google.com/maps/documentation/javascript/usage

[8] "5 things you didn't know." ibm.com. IBM.Web. 6 Dec 2012. <http://www.ibm.com/developerworks/java/library/j-5things9/index.html>.

[9] "Providing Resources." Google Developers.Google.Web. 6 Dec 2012. <http://developer.android.com/guide/topics/resources/providing-resources.html>.

[10] "Handling Runtime Changes." Google Developers.Google.Web. 6 Dec 2012. <http://developer.android.com/guide/topics/resources/runtime-changes.html>.

[11] "Copy and Paste." Google Developers.Google.Web. 6 Dec 2012. <http://developer.android.com/guide/topics/text/copy-paste.html>.

[12] "Creating an Input Method." Google Developers.Google.Web. 6 Dec 2012. <http://developer.android.com/guide/topics/text/creating-input-method.html>.