GROUP 8

Initial Project and Group Identification

Competitive Autonomous Air-Hockey table

Efrain Cruz Loubens Decamp Luis Narvaez Brian Thomas

Goals and Objectives

The goal of this project is to create an Air Hockey Table experience that allows a single player to compete against a computer opponent.  The computer opponent consists of a robotic arm that will be able to accurately react to the puck’s movements on the table.  For fast reactions to take place, there will be an overhead camera that will trace the movements of the puck and through various algorithms, the microcontroller on the robotic arm will be able to predict the pucks movements and direct the robotic arm to the appropriate location on the table.  The camera and many of the other features will communicate wirelessly.

The Air Hockey experience that we create should mimic that of an arcade game experience.  When a goal is scored, sounds will play, lights will flash, and an instant replay will play on a screen.   After the goal is scored, a puck return mechanism, driven by motors and belts, will direct the puck on to the table. The screen used to play instant replays will also display time, score, and various statistics.  When the player wins, different lights and sounds play, compared to a regular goal scored, signaling a victory and the end of the game.

Before the game begins, the player will have the ability to choose a difficulty level through an app.  The difficulty level will affect reaction speed for the robotic arm.  Additionally, the player will be asked to create a profile so that scores may be saved and compared to others.  As the game occurs, the camera and other sensors will record data.  This data will be analyzed and will be used to give the player various statistics about the game play.  This data will be available to be seen on a phone app.  This phone app will also have access to the replays and will give the player the ability to save and forward the replays.

Specifications

Table 1 - Tentative List of specified items to complete goals of the project

| Device | Abbreviation | Purpose | Qty |
| --- | --- | --- | --- |
| Air Hockey Table | AHT | Main table that is used for gameplay | 1 |
| Robot Arm | ROBOT ARM | Physical device that will execute movements to play against the opponent | 1 |
| Puck | - | Disk used to play the game | 1 |
| Match Length | - | 10 minutes | - |
| Difficulty Levels | - | With each increase in difficulty, the challenge level increases while reaction time decreases | - |
| Video Camera | VID CAM | Records video for playback on mounted screen and mobile device | 1 |
| XBOX360 KINECT | KINECT | Provides puck tracking for robot arm reactions | 1 |
| Phone Application | - | Provides user with communicating interface to the air hockey table | 1 |
| LCD Display Screen | LCD | Displays time, score, stats and game play video | 1 |
| Speakers | SPEAKERS | Plays sounds and celebration Music | 2 |
| Power Supply | PS | Supplies required power | 1 |
| Analog/Digital Converter | ADC | Converts analog signal into digital for better circuit application | 1 |
| Bluetooth transmitter/receiver | B/T ADP | Transmits data to the smart phone or user tablet. | 1 |
| Smart Phone/Tablet | SM PH | Runs application that user has access to | 1 |
| Goal Sensors | SENSORS | Activates Puck Return and scoring commands | 2 |
| LED Lighting | LIGHTS | Decorative lighting for Visual Stimulation | - |
| Voltage Regulator | V. REG | Regulates voltages for motor outputs | 2 |
| Audio/Video Converter | A/V CONV | Converts digital signals to Audio/visual signals | 1 |
| Puck Return | PUK RET | Mechanism used to return puck to play area after goals are scored. |  |

Budget Proposal

The primary goal for project funding is to acquire sponsorship from SoarTech. SoarTech’s award amount is $1000 predicated on one design team being chosen. However, if multiple groups are chosen then the award amount would be divided equally among the selected entrants. Secondary funding would be generated by donations from various constituents via networking. Lastly, any unfunded portion of the project will be divided equally among the four group members.

Tentative budget is currently at $850. Depending on the amount of funding available, this amount could be adjusted to allow for more or less features in the finished design.

Table 2 – Tentative Breakdown of expenses per item

| Part Description | Amount ($) |
| --- | --- |
| Air Hockey Table | 170.00 |
| Microcontroller | 120.00 |
| Visual Effects | 100.00 |
| Communications | 40.00 |
| Robot Arm | 100.00 |
| Servo Motor | 60.00 |
| Tracking Cam | 20.00 |
| Playback Cam | 20.00 |
| Sensors | 20.00 |
| Misc | 200.00 |
| Total Budget | 850.00 |

Block Diagram

Project milestone

It is a fact that senior Design projects are more challenging and time consuming than taking regular classes.  It is necessary for group members to share the work and establish a project milestone to be able to stay on the scope of their design. Milestones can add a significant value to project scheduling. Milestones allow group members to more accurately determine whether or not the project is on schedule. Taking into account information gathered during light research, the group has developed two schedules to help us stay on top of the project; the first one for Senior Design I which is fall 2013 and the second one for Senior Design II which will be spring 2014. The Senior Design I schedule is mainly focused on the planning and design of the project. It allows all group members to prepare for collaborative decisions, research, design, and project costs. On the other hand, the Senior Design II schedule focuses on the assembly and testing of the project.

Senior Design I

The first week of Senior Design I each group member is required to come up with an idea (project).As they meet they will pick one of the projects then on their next meeting they will brainstorm various ideas for the project selected for example:  how much will the project cost? How will we find sponsors? Does the project have enough design involved to be considered? How much time will it take to get it done? Is it realizable? And so forth. Through discussions, some changes will be made and different tasks will be assigned to each member so they can start doing research on parts, looking for sponsors and get advice from professors or faculty members. Below is the table that illustrates our project milestone for Senior design I:

| Task | Date started | Date Completed | Person in charge |
| --- | --- | --- | --- |
| Brainstorming | 9/03/2013 | 9/05/2013 | The group |
| Project Selection | 9/10/2013 | 9/12/2013 | The group |
| Budgeting | 9/17/2013 | 9/17/2013 | The group |
| Role Assignments | 9/19/2013 | 9/19/2013 | The group |
| Research - Sensors - Microcontrollers - Robot Motors - Robotic Arm Design - Air hockey table - LCD,LEDs, UPS, Speakers & Cameras - Programming Language - Bluetooth Controller | 9/19/2013 9/19/2013 9/19/2013 9/19/2013 9/19/2013 9/19/2013 9/19/2013 9/19/2013 10/14/2013 | 11/07/2013 10/14/2013 10/21/2013 10/14/2013 10/19/2013 10/01/2013 10/05/2013 11/07/2013 11/01/2013 | [ALL] Luis Narvaez Loubens Decamp Efrain Cruz The Group Brian Thomas Brian Thomas Efrain Cruz Luis Narvaez |
| Group meeting | 10/03/2013 | 10/03/2013 | The group |
| Design - Robotic Arm - Sensors - Microcontroller - Programming / App - Table & Aesthetics - Comm.System - Puck return / motor - A\V and tracking - PCB design | 10/01/2013 10/19/2013 10/15/2013 10/15/2013 11/15/2013 10/01/2013 11/02/2013 10/21/2013 10/05/2013 | 11/08/2013 11/08/2013 11/08/2013 11/08/2013 11/08/2013 11/08/2013 11/08/2013 11/08/2013 11/08/2013 | The group Luis Narvaez Loubens D. Efrain/Brian Brian Thomas Luis Narvaez Loubens decamp Efrain Cruz The Group |
| Group meeting | 10/21/2013 | 10/21/2013 | The group |
| Paper/first draft | 11/08/2013 | 11/22/2013 | The group |
| Group meeting | 11/14/2013 | 11/14/2013 | The group |
| Proofreading | 11/22/2013 | 11/26/2013 | The group |
| Paper/second draft | 11/22/2013 | 11/24/2013 | The group |
| Proofreading | 11/24/2013 | 11/26/2013 | The group |
| Final draft | 11/26/2013 | 11/26/2013 | The group |

Senior Design II

Senior design II is the most challenging part as it is the phase that we will build the prototype. We will test and debug our system in order to feel confident in its presentation and ability to replicate.Since in Senior Design I each groupmember was assigned to perform different tasks, we can start the building process immediately.

| Task | Date started | Date Completed | Person in charge |
| --- | --- | --- | --- |
| Group meeting | 1/06/2014 | 1/06/2014 | The group |
| Ordering parts | 1/07/2014 | 1/21/2014 | The group |
| Build Prototype - Robotic Arm - Sensor - Controller - Programming / App - Table & Aesthetics - Communication - Puck return/ motor - A\V and tracking - PCB Build | 1/22/2014 1/22/2014 1/22/2014 1/22/2014 1/22/2014 1/22/2014 1/22/2014 1/22/2014 1/22/2014 1/22/2014 | 2/11/2014 2/11/2014 1/27/2014 2/11/2014 2/11/2014 2/05/2014 2/05/2014 1/29/2014 2/11/2014 2/11/2014 | The group Luis Narvaez Loubens Decamp Efrain Cruz/ Brian .T Brian Thomas Luis Narvaez Loubens decamp Efrain Cruz The Group |
| Group meeting | 2/12/2014 | 2/12/2014 | The group |
| Testing - Hardware - Software - Sound/Lighting - Robot Arm - Microcontroller code - Complete Process | 2/13/2014 2/13/2014 2/13/2014 2/21/2014 2/27/2014 2/27/2014 3/07/2014 | 3/13/2014 2/20/2014 2/20/2014 2/26/2014 3/07/2014 3/07/2014 3/13/2014 | Luis/Loubens Efrain/Brain Brian/Loubens Brian/Luis Efrain / Loubens ALL |
| Group meeting | 3/14/2014 | 3/14/2014 | The group |
| Final design developed | 3/17/2014 | 3/31/2014 | The group |
| Presentation in front of peers | 4/02/2014 | 4/04/2014 | The group |
| Final test | 4/06/2014 | 4/13/2014 | The group |
| Final paper | TBA | TBA | The group |
| Final presentation | TBA | TBA | The group |